City of Portsmouth, NH

Hazard Mitigation Plan 2010

Approved by the

Portsmouth City Council

And adopted as an official appendix to the Portsmouth Emergency Operations Plan

## ______________, 2011

This project was partially funded by

NH Bureau of Emergency Management

TABLE OF CONTENTS

EXECUTIVE SUMMAR										1

CHAPTER I – INTRODUCTION							          	2

Background									          	2

Methodology									          	2

Hazard Mitigation Goals and Objectives						          	5

Acknowledgements								          	6

CHAPTER II – COMMUNITY PROFILE							          	7

Current and Future Development Trends					          	8

CHAPTER III – NATURAL HAZARDS IN THE CITY OF PORTSMOUTH	                       	9

What are the Hazards?								         	9

Definitions of Natural Hazards							         	9

Profile of Past and Potential Natural Hazards					         	12

CHAPTER IV – CRITICAL FACILITIES							         	24

CHAPTER V – DETERMINING HOW MUCH WILL BE AFFECTED			         	27

Identifying Vulnerable Facilities							         	27

Calculating Potential Loss							         	27

CHAPTER VI – EXISTING HAZARD MITIGATION PROGRAMS			         	37

CHAPTER VII – POTENTIAL MITIGSTION STRATIGIES / ACTIONS			         	35

CHAPTER VIII – FEASIBILITY AND PRIORITIZATION OF POTENTIAL 			38

MITIGSTION STRATIGIES / ACTIONS

CHAPTER IX – IMPLEMTATION SCHUDULE FOR PRIORITY					48

MITIGATION STRATIGIES

CHAPTER X – INCORPERATING, MONITORING, EVALUATING 				49

AND UPDATING THE PLAN

MAP 1: Land Use

MAP 2: Past and Future Hazards

MAP 3: Critical Facilities

APPENDIX A – SUMMARY OF HAZARD MITIGATION STRATEGES

APPENDIX B – TECHNICAL AND FINANCIAL ASSISTANCE FOR HAZARD MITIGATION

APPENDIX C – SAFFIR/SIMPSON HURRICANE SCALE

APPENDIX D – FUJITA TORNADO DAMAGE SCALE

APPENDIX E – RICHTER MAGNITUDE SCALE

APPENDIX F – LETTER TO ABUTTING COMMUNITIES, CITY COUNSIL AGENDA

LIST OF FIGURES

FIGURE 1: Location Map of Portsmouth						           	7

FIGURE 2: Local earthquakes in the vicinity of Portsmouth		   	          	18

FIGURE 3: Coastal Storm Probability 						          	20

FIGURE 4: Historic Hurricane Land Falls				               Appendix C

LIST OF TABLES

TABLE 1: Probability of flooding based on return interval 			         	13		TABLE 2: Portsmouth NFIP Policy and Loss Statistics 				         	15

TABLE 3: Peak Ground Acceleration (PGA) values for Portsmouth, New Hampshire    		19

TABLE 4: Past Hazard Events in Portsmouth, Rockingham County and

New Hampshire  						          		          	22

TABLE 5: Category 1- Emergency Response Services and Facilities		          	27

TABLE 6: Category 2- Non- Emergency Response Facilities			          	27

TABLE 7: Category 3- Facilities/Populations to Protect				          	29

TABLE 8: Percentage of Structural and Content Damage From Floods		          	31

TABLE 9: Percentage of Content Value Based on Assessed Values		          	32

TABLE 10: Total Damage Estimates from Floodplain Flooding			          	32

TABLE 11: Total Damage Estimates from Local Flooding			    	          	33

TABLE 12: Earthquake Damage and Loss of Function				          	36

TABLE 13: Existing Hazard Mitigation Programs				          	37

TABLE 14: Potential hazard mitigation strategies or actions			          	38

TABLE 15.1-15.17: Potential Action/Strategies Evaluations 			          	43-47

TABLE 16: Action Plan for proposed mitigation actions				          	48

# Executive Summary

The Portsmouth Hazard Mitigation Plan (herein after, the Plan). was compiled to assist the City of Portsmouth in reducing and mitigating future losses from natural hazard events.  The Plan was developed by the Rockingham Planning Commission and participants from the City of Portsmouth Hazard Mitigation Committee and contains the tools necessary to identify specific hazards and aspects of existing and future mitigation efforts.

The following natural hazards are addressed:

Flooding;

Hurricane - High Wind Events;

Severe Winter Weather;

Wildfire and Confulgation;

Earthquakes; and

Coastal Storms

The list of critical facilities includes:

Municpal facilities;

Communication facilities;

Fire stations and law enforcement facilities;

Schools;

Shelters;

Evacuation routes; and

Vulnerable Populations

The Plan is considered a work in progress and should be revisited frequently to assess whether the existing and suggested mitigation strategies are successful.  Copies have been distributed to the Emergency Management Director and the City Manager and a copy will remain on file at the Rockingham Planning Commission.  A copy of this plan is also on file at the New Hampshire Homeland Security and Emergency Management (NHHSEM) and the Federal Emergency Management Agency (FEMA).  This plan was approved by both agencies prior its adoption at the local level.

# Introduction

### Background

The New Hampshire Homeland Security and Emergency Management (NHHSEM)  has a goal for all communities within the State to establish local hazard mitigation plans as a means to reduce and mitigate future losses from natural hazard events.  The NHHSEM outlined a process whereby communities throughout the State may be eligible for grants and other assistance upon completion of a local hazard mitigation plan.  A handbook entitled Hazard Mitigation Planning for New Hampshire Communities was created by NHHSEM to assist communities in developing local plans.  The State’s Regional Planning Commissions are charged with providing assistance to selected communities to develop local plans.

The Plan was prepared by participants from the City of Portsmouth Hazard Mitigation Committee with the assistance and professional services of the Rockingham Planning Commission (RPC) under contract with the New Hampshire Homeland Security and Emergency Management operating under the guidance of Section 206.405 of 44 CFR Chapter 1 (10-1-97 Edition).  The Plan serves as a strategic planning tool for use by the City of Portsmouth in its efforts to identify and mitigate the future impacts of natural and/or man-made hazard events.  Upon adoption of this Plan by the Portsmouth City Council, it will become an official appendix to the Portsmouth Emergency Operations Plan.

### Methodology

On May 19th, 2009, the Rockingham Planning Commission (RPC) organized the first meeting with Emergency Management Director from the City of Portsmouth to begin the initial planning stages of the 2009/2010 Plan update. This meeting precipitated the development of the Natural Hazards Mitigation Committee (herein after, the Committee). RPC and participants from the City developed the content of the Plan using the ten-step process set forth in the Hazard Mitigation Planning for New Hampshire Communities. Meetings that were properly noticed per the standards of NH RSA 91-A were held on May 13th, 2009, September 10th, 2009, and February 22nd, 2010. The following is a summary of the ten-step process conducted to compile the Plan.

#### Step 1 – Form Committee

As stated above prior to the first meeting RPC contacted and met with the EMD of Portsmouth. Members of the community were invited to join the Portsmouth Hazard Mitigation Committee including the Police Chief, Fire Chief, Planning Board and Council representatives, Department of Public Works, and others. Public notices were posted around Town to inform residents about the planning process to participate and be a member of the planning process. The initial meeting was held on May 13, 2009 to introduce the Mitigation Planning Process to the possible committee.

#### Step 2 - Map the Hazards

Participants in the Committee identified areas where damage from historic natural disasters have occurred and areas where critical man-made facilities and other features may be at risk in the future for loss of life, property damage, environmental pollution and other risk factors.  RPC generated a set of base maps with GIS (Geographic Information Systems) that were used in the process of identifying past and future hazards.

#### Step 3 – Identify Critical Facilities and Areas of Concern

Participants in the Committee then identified facilities and areas that were considered to be important to the City for emergency management purposes, for provision of utilities and community services, evacuation routes, and for recreational and social value. RPC plotted the exact location of these sites on a map.

#### Step 4 – Identify Existing Mitigation Strategies

After collecting detailed information on each critical facility in Portsmouth, the Committee and RPC staff identified existing mitigation strategies relative to hazards that may affect the City.

#### Step 5 – Identify the Gaps in Existing Mitigation Strategies

The existing strategies were then reviewed by the RPC and the Committee for coverage and effectiveness, as well as the need for improvement.

#### Step 6 – Identify Potential Mitigation Strategies

A list was developed of additional hazard mitigation actions and strategies for the City of Portsmouth.  Potential actions include creating a traffic management plan for hazard events, identifying and replacing problem culverts, and purchasing mobile and fixed electronic variable message boards.

#### Step 7 – Prioritize and Develop the Action Plan

The proposed hazard mitigation actions and strategies were reviewed and each strategy was rated (good, average, or poor) for its effectiveness according to several factors (e.g., technical and administrative applicability, political and social acceptability, legal authority, environmental impact, financial feasibility).  Each factor was then scored and all scores were totaled for each strategy.  Strategies were ranked by overall score for preliminary prioritization then reviewed again under Step 7.

#### Step 8 - Determine Priorities

The preliminary prioritization list was reviewed in order to make changes and determine a final prioritization for new hazard mitigation actions and existing protection strategy improvements identified in previous steps.  RPC also presented recommendations to be reviewed and prioritized by emergency management officials.

#### Step 9 - Develop Implementation Strategy

An implementation strategy was developed for the Action Plan which included person(s) responsible for implementation (who), a timeline for completion (when), and a funding source and/or technical assistance source (how) for each identified hazard mitigation actions.

#### Step 10 - Adopt and Monitor the Plan

RPC staff compiled the results of Steps 1 to 8 in a draft document. This draft Plan was reviewed by members of the Committee and by staff members at the RPC. The draft Plan was also placed on the RPC website and the City of Portsmouth’s website for review by the public, neighboring communities, agencies, businesses, and other interested parties to review and make comments via email. Abutting New Hampshire communities of Newington, Greenland, Rye, New Castle, and the Maine communities of Eliot and Kittery were given an opportunity to review the Plan prior to finalization (see Appendix F). A duly noticed public hearing was held by the Portsmouth City Council (_________________); see Appendix F). This meeting allowed the community to provide comments and suggestions for the Plan in person, prior to the document being finalized. The draft was revised to incorporate comment from the City Council and general public; then submitted to the NHHSEM and FEMA Region I for their review and comments (_________________).

### Hazard Mitigation Goals and Objectives of the State of New Hampshire

The State of New Hampshire Natural Hazards Mitigation Plan, which was prepared and is maintained by the New Hampshire Homeland Security and Emergency Management (NHHSEM), sets forth the following related to overall hazard mitigation goals and objectives for the State of New Hampshire:

- To improve upon the protection of the general population, the citizens of the State and guests, from all natural and man-made hazards.

- To reduce the potential impact of natural and man-made disasters on the State’s Critical Support Services.

- To reduce the potential impact of natural and man-made disasters on Critical Facilities in the State.

- To reduce the potential impact of natural and man-made disasters on the State’s infrastructure.

- To improve Emergency Preparedness.

- Improve the State’s Disaster Response and Recovery Capability.

- To reduce the potential impact of natural and man-made disasters on private property.

- To reduce the potential impact of natural and man-made disasters on the State’s economy.

- To reduce the potential impact of natural and man-made disasters on the State’s natural environment.

- To reduce the State’s liability with respect to natural and man-made hazards generally.

- To reduce the potential impact of natural and man-made disasters on the State’s specific historic treasures and interests as well as other tangible and intangible characteristics which add to the quality of life of the citizens and guests of the State.

- To identify, introduce and implement cost effective Hazard Mitigation measures so as to accomplish the State’s Goals and Objectives and to raise the awareness of, and acceptance of Hazard Mitigation generally.

Through the adoption of this Plan the City of Portsmouth concurs and adopts these goals and objectives.

### Acknowledgements

The City of Portsmouth extends special thanks to those that assisted in the development of this Plan Update by serving as members of Natural Hazards Mitigation Committee:

Christopher LeClaire, Portsmouth Fire Chief/Emergency Management Coordinator

Steve Parkinson, Department of Public Works

Steve Achilles, Portsmouth Fire Department

Steven DuBois, Portsmouth Police Department

Kim McNamara, Portsmouth Health

Ed McDonough, Portsmouth School Department

David Moore, Community Development Program Manager

The City of Portsmouth offers thanks to the New Hampshire Homeland Security and Emergency Management (http://www.nh.gov/safety/divisions/hsem/index.html), which provided the model and funding for this document.

In addition, special thanks are extended to the staff of the Rockingham Planning Commission for professional services, process facilitation and preparation of this document.

# Natural Features and Community Profile

The City of Portsmouth is located in the Seacoast region of eastern New Hampshire, contains 15.7 square miles of land area and 1.1 square miles of inland water area. Portsmouth is part of the Seaboard Lowlands of New England with a landscape that is generally flat. The elevation of this region is typically less than 200 feet above sea level. As seen in Figure 1, Portsmouth is bordered by the New Hampshire towns of New Castle, Rye, Greenland and Newington. The northern border of Portsmouth follows the Piscataqua River as it enters Portsmouth Harbor and the Atlantic Ocean, with the Maine towns of Kittery and Eliot on the opposite bank. Wetlands cover 33% of Portsmouth, including the major wetland areas of Great Bog, Berry Brook, Sagamore Creek and Packer Bog2.

Figure 1: Location Map of Portsmouth, New Hampshire

Portsmouth’s urban center is located in the northern half of the city, while the southern half of the city is home to the majority of the wetlands. Due to the natural features of Portsmouth and the surrounding environs, the city is relatively isolated with respect to ground transportation. Although the City does contain major transportation routes, including Interstate 95, the Spaulding Turnpike, and Route 1, natural barriers inhibiting the construction of other routes cause these roads to become heavily burdened. These natural barriers include the Piscataqua River and Portsmouth Harbor to the north, the Atlantic Ocean to the east, Great Bay to the West and large wetland systems to the south.

The population of Portsmouth was recorded as 20,784 during the 2000 census, and is projected to reach 21,990 by the year 2015 according to the New Hampshire Office of Energy and Planning (NHOEP) population projections.

### Current and Future Development Trends

A land use map was prepared for this Plan using data from GRANIT (The New Hampshire Geographically Referenced Analysis and Information Transfer System). The land use data was created for Rockingham County in 1998. The data was developed through interpretation of 1:12,000 scale black and white digital orthophoto quadrangles from the United States Geologic Survey. For more information on this data layer please visit http://granit.sr.unh.edu. This data is presented in Map 1: Portsmouth Land Use

Vacant, developable parcels and vacant, potentially developable parcels are rare in the City of Portsmouth, comprising only 767.44 acres.  Future land use issues are primarily concerned with the preservation of existing conditions and redevelopment. Although most of the land in Portsmouth is currently developed, protected or undevelopable (e.g. wetlands) new developments and development proposals could be at increased risk to natural hazards due to climate change vulnerability, which may increase storm frequency and duration, sea level rise, etc.

The city of Portsmouth has scene a fair amount of building growth since the 2005 Hazard Mitigation Plan planning process and approval. According to building permit data from the city approximately 86 new dwelling units, 47 new commercial buildings and 13 new industrial buildings were constructed. Although these numbers show modest growth for the City from a building/construction perspective according to preliminary 2010 census data the population has stayed nearly equivalent to the 2000 census.

# Hazards in the City of Portsmouth

### What are the Hazards?

The first step in planning for natural hazard mitigation is to identify hazards that may affect the City.  Some communities are more susceptible to certain hazards (i.e., flooding near rivers, hurricanes on the seacoast, etc.).  The City of Portsmouth is prone to several types of natural hazards. These hazards include: flooding, hurricanes or other high-wind events, severe winter weather, wildfires and conflagration, earthquakes, and coastal storms. Coastal storms are not defined separately in the next section (definition of natural hazards) because of their diverse affects they are defined under multiple hazards (flooding, hurricanes-high wind events, and severe winter weather). Other natural hazards can and do affect the City of Portsmouth, but these were the hazards prioritized by the Committee for mitigation planning. These hazards were considered to occur with regularity and/or to have high damage potential, and are discussed below.

Natural hazards that are included in the State’s Hazard Mitigation Plan that are not included in this Plan include: drought, extreme heat, landslide, subsidence, radon and avalanche.  Subsidence and avalanche are rated by the State as having Low and No risk in Rockingham County, respectively; due to this they were left out of the plan. Portsmouth has no record of landslides and little chance of one occurring that could possibly damage property of cause injury; so landslides were not included in this Plan. The State’s Plan indicates that Rockingham County is at Moderate risk to drought, extreme heat, and radon; these hazards were not included in this Plan. When compared to natural hazards that could be potentially devastating to the City (earthquakes or hurricanes) or natural hazards that occur with regularity (flooding or severe winter weather) it was not considered an effective use of the Committee time to include drought, extreme heat, and radon in the Plan at this time. When the Plan is revised and updated in the future, possible inclusion of these hazards will be reevaluated.

### Definitions of Natural Hazards

Flooding

Floods are defined as a temporary overflow of water onto lands that are not normally covered by water. Flooding results from the overflow of major rivers and tributaries, storm surges, and/ or inadequate local drainage. Floods can cause loss of life, property damage, crop/livestock damage, and water supply contamination. Floods can also disrupt travel routes on roads and bridges.

Inland floods are most likely to occur in the spring due to the increase in rainfall and melting of snow; however, floods can occur at any time of the year. A sudden thaw in the winter or a major downpour in the summer can cause flooding because there is suddenly a lot of water in one place with nowhere to go. Coastal flooding can be caused by hurricanes or other coastal storms or possibly from a tsunami.

100-year Floodplain Events

Floodplains are usually located in lowlands near rivers, and flood on a regular basis. The term 100 year flood does not mean that flood will occur once every 100 years. It is a statement of probability that scientists and engineers use to describe how one flood compares to others that are likely to occur. It is more accurate to use the phrase “1% annual chance flood”. What this means is that there is a 1% chance of a flood of that size happening in any year.

City of Portsmouth, NH Hazard Mitigation Plan

Rapid Snow Pack Melt

Warm temperatures and heavy rains cause rapid snowmelt. Quickly melting snow coupled with moderate to heavy rains are prime conditions for flooding.

River Ice Jams

Rising waters in early spring often breaks ice into chunks, which float downstream and often pile up, causing flooding. Small rivers and streams pose special flooding risks because they are easily blocked by jams. Ice collecting in river bends and against structures presents significant flooding threats to bridges, roads, and the surrounding lands.

Coastal Storm Surge

Storm Surge is most often associated with the landfall of a hurricane. Strong winds and low pressure combine to cause waves that can be 1 to 10 meters above normal. Strong winds blowing toward shore cause the water to pile up at the shore, causing the storm surge. These affects are most intense on the right side of the hurricane eye where the winds are blowing on shore.

Tsunami

The National Tsunami Hazard mitigation Program (http://www.pmel.noaa.gov/tsunami-hazard/terms.html) defines a Tsunami as Japanese term derived from the characters "tsu" meaning harbor and "nami" meaning wave. Generally accepted by the international scientific community to describe a series of traveling waves in water produced by the displacement of the sea floor associated with submarine earthquakes, volcanic eruptions, or landslides.

Hurricane - High Wind Event

Significantly high winds occur especially during hurricanes, tornadoes, winter storms and thunderstorms. Falling objects and downed power lines are dangerous risks associated with high winds. In addition, property damage and downed trees are common during high wind occurrences.

Hurricanes

A hurricane is a tropical cyclone in which winds reach speeds of 74 miles per hour or more and blow in a large spiral around a relatively calm center (see Appendix C). The eye of the storm is usually 20-30 miles wide and may extend over 400 miles. High winds are a primary cause of hurricane-inflicted loss of life and property damage.

Tornadoes

A tornado is a violent windstorm characterized by a twisting, funnel shaped cloud. They develop when cool air overrides a layer of warm air, causing the warm air to rise rapidly. The atmospheric conditions required for the formation of a tornado include great thermal instability, high humidity and the convergence of warm, moist air at low levels with cooler, drier air aloft. Most tornadoes remain suspended in the atmosphere, but if they touch down they become a force of destruction.

Tornadoes produce the most violent winds on earth, at speeds of 280 mph or more. In addition, tornadoes can travel at a forward speed of up to 70 mph. Damage paths can be in excess of one mile wide and 50 miles long. Violent winds and debris slamming into buildings cause the most structural damage.

The Fujita Scale is the standard scale for rating the severity of a tornado as measured by the damage it causes (see Appendix D). A tornado is usually accompanied by thunder, lightning, heavy rain, and a loud “freight train” noise. In comparison with a hurricane, a tornado covers a much smaller area but can be more violent and destructive.

Severe Thunderstorms

All thunderstorms contain lightning. During a lightning discharge, the sudden heating of the air causes it to expand rapidly. After the discharge, the air contracts quickly as it cools back to ambient temperatures. This rapid expansion and contraction of the air causes a shock wave that we hear as thunder, which can damage building walls and break glass.

Lightning

Lightning is a giant spark of electricity that occurs within the atmosphere or between the atmosphere and the ground. As lightning passes through air, it heats the air to a temperature of about 50,000 degrees Fahrenheit, considerably hotter than the surface of the sun. Lightning strikes can cause death, injury and property damage.

Hail

Hailstones are balls of ice that grow as they’re held up by winds, known as updrafts, which blow upwards in thunderstorms. The updrafts carry droplets of supercooled water – water at a below freezing temperature – but not yet ice. The supercooled water droplets hit the balls of ice and freeze instantly, making the hailstones grow. The faster the updraft, the bigger the stones can grow. Most hailstones are smaller in diameter than a dime, but stones weighing more than a pound have been recorded. Details of how hailstones grow are complicated, but the results are irregular balls of ice that can be as large as baseballs, sometimes even bigger. While crops are the major victims, hail is also a hazard to vehicles, aircraft and windows.

Severe Winter Weather

Ice and snow events typically occur during the winter months and can cause loss of life, property damage and tree damage.

Heavy Snow Storms

A winter storm can range from moderate snow to blizzard conditions. Blizzard conditions are considered blinding, wind-driven snow over 35 mph. A severe winter storm deposits four or more inches of snow during a 12-hour period or six inches of snow during a 24-hour period.

Ice Storms

An ice storm involves rain, which freezes upon impact. Ice coating at least one-fourth inch in thickness is heavy enough to damage trees, overhead wires and similar objects. Ice storms often produce widespread power outages.

Nor’easter

A  Nor’easter is large weather system traveling from South to North passing along or near the seacoast. As the storm approaches New England and its intensity becomes increasingly apparent, the resulting counterclockwise cyclonic winds impact the coast and inland areas form a Northeasterly direction. The sustained winds may meet or exceed hurricane force, with larger bursts, and may exceed hurricane events by many hours (or days) in terms of duration.

Wildfire and Conflagration

Forest Fires and Grass Fires

Wildfire is defined as an uncontrolled and rapidly spreading fire. A forest fire is an uncontrolled fire in a woody area. They often occur during drought and when woody debris on the forest floor is readily available to fuel the fire. Grass fires are uncontrolled fires in grassy areas.

Conflagration

Conflagration is defined as a large damaging fire. For the purpose of this Plan, conflagration is considered an urban fire with the potential to spread through the center of Portsmouth.

, NH Hazard Mitigation Plan

Earthquakes

Geologic hazard events are often associated with California, but New England is considered a moderate risk earthquake zone. An earthquake is a rapid shaking of the earth caused by the breaking and shifting of rock beneath the earth’s surface. Earthquakes can cause buildings and bridges to collapse, disrupt gas, electric and phone lines, and often cause landslides, flash floods, fires, and avalanches. Larger earthquakes usually begin with slight tremors but rapidly take the form of one or more violent shocks, and end in vibrations of gradually diminishing force called aftershocks. The underground point of origin of an earthquake is called its focus; the point on the surface directly above the focus is the epicenter. The magnitude and intensity of an earthquake is determined by the use of scales such as the Richter scale (see Appendix E).

### Profile of Past and Potential Natural Hazards

As discussed above the natural hazards that were identified for mitigation in this Plan include: flooding, hurricanes-high wind events, severe winter weather, wildfire and conflagration, earthquakes and coastal storms. Some of the natural hazards could be included under more than one type of hazard. For example a hurricane could be considered a high wind event, a flooding event or a coastal storm; depending on the storm’s consequences.

The hazard profiles below include: a description of the events included as part of the natural hazard, the geographic location of each natural hazard (if applicable), the extent of the natural hazard (e.g. magnitude or severity), probability, past occurrences, and community vulnerability. Past occurrences of natural hazards were mapped if possible (Map 2: Past and Future Hazards). Some of the natural hazards have not occurred within the City of Portsmouth (within written memory), for these hazards the plan refers to a table of hazards that have occurred regionally and statewide (Table 4). Community vulnerability identifies the specific areas, general type of structures, specific structures, or general vulnerability of the City of Portsmouth to each natural hazard.

Flooding

Description: Flooding events can include hurricanes, 100-year floods, 500-year floods, debris-impacted infrastructure, erosion, mudslides, rapid snow pack melt, river ice jams, dam breach and/or failure, coastal storm surge, and tsunami.

Location: Portsmouth is vulnerable to flooding in several locations. Generally, the City is at risk within the Flood Zones identified by FEMA on Flood Insurance Rate Maps (FIRM). Portsmouth has two major flood zones: A, AE and X-500. These flood zones correspond to the Special Flood Hazard Area (100-year flood zone, A and AE) and the 500-year flood zone. Portsmouth has very little area defined as V-zone, susceptible to coastal flooding. There are also several locally-identified areas susceptible to flooding that are not within these flood zones, these areas are described below and displayed on Map 2: Past and Future Hazards.

Extent: The extent of the Special Flood Hazard Zone and the 500-year flood zone can be seen in Map 2: Past and Future Hazards. This map also includes areas of locally chronic flood problems.

Probability:  High.

Table 1: Probability of Flooding based on return interval frequency

| Flood Return Interval | Chance of Occurrence in Any Given Year |
| --- | --- |
| 10-year | 10% |
| 50-year | 2% |
| 100-year | 1% |
| 500-year | 0.2% |

Past Occurrence: Flooding is a common hazard for the City of Portsmouth. Several locations were identified by the Committee as areas of chronic reoccurring flooding or high potential for future flooding. These areas are listed below. Larger flood events are listed in Table 4.

Community Vulnerability:

- Structures located in the flood zone

- Culverts

- Basements

- Erodable soils

- Locally-identified flood areas (Map 2: Past and Future Hazards)

- Sagamore Creek

- Sewall & Thaxter

- North Mill Pond

- State & Middle

- Lincoln Avenue

- South Mill Pond

- Banfield Road

- Brewster Street

- Bartlet Street

- Lang Road

National Flood Insurance Program (NFIP)

In 1968, Congress created the National Flood Insurance Program (NFIP) in response to the rising cost of taxpayer funded disaster relief for flood victim and the increasing amount of damage caused by floods.  The Federal Insurance and Mitigation Administration (FIMA) a component of the Federal Emergency Management Agency (FEMA) manages the NFIP, and oversees the floodplain management and mapping components of the program.

Communities participate in the NFIP by adopting and enforcing floodplain management ordinances to reduce flood damage.  In exchange, the NFIP makes federally subsidized flood insurance available to homeowners, renters, and business owners in these communities.  Flood insurance, Federal Grants and loans, Federal disaster assistance and federal mortgage insurance is unavailable for the acquisition or construction of structures located in the floodplain shown on the NFIP maps for those communities that do not participate in the program.

To get secure financing to buy, build or improve structures in the Special Flood Hazard areas, it is legally required by federal law to purchase flood insurance.  Lending institutions that are federally regulated or federally insured must determine if the structure is located in the SFHA and must provide written notice requiring flood insurance.  Flood insurance is available to any property owner located in a community participating in NFIP.

Flood damage is reduced by nearly $1 billion a year through partnerships with communities, the insurance industry, and the lending industry.  Further, buildings constructed in compliance with NFIP building standards suffer approximately 80 percent less damage annually than those not built in compliance.  Additionally, every $3 paid in flood insurance claims saves $1 in disaster assistance payments.

The NFIP is self-supporting for the average historical loss year, which means that operating expenses and flood insurance claims are not paid for by the taxpayer, but through premiums collected for flood insurance policies.  The program has borrowing authority from the U.S. Treasury for times when losses are heavy, however, these loans are paid back with interest.

Repetitive Loss Properties

A specific target group of repetitive loss properties is identified and serviced separately from other NFIP policies by the Special Direct Facility (SDF).  The target group includes every NFIP insured property that, since 1978 and regardless of any change(s) of ownership during that period, has experienced four or more paid losses, two paid flood losses within a 10-year period that equal or exceed the current value of the insured property, or three or more paid losses that equal or exceed the current value of the insured property, regardless of any changes of ownership, since the buildings construction or back to 1978.  Target group policies are afforded coverage, whether new or renewal, only through the SDF.

The FEMA Regional Office provides information about repetitive loss properties to State and local floodplain management officials.  The FEMA Regional Office may also offer property owners building inspection and financial incentives for undertaking measures to mitigate future flood losses.  These measures include elevating buildings from the flood area, and in some cases drainage improvement projects.  If the property owners agree to mitigation measures, their property may be removed from the target list and would no longer be serviced by the SDF.

| Table 3: Portsmouth NFIP Policy and Loss Statistics |
| --- |
| Policies in force | Insurance in Force | Number of Paid Losses (since 1978) | Total Losses Paid (Since 1978) |
| 126 | $ 33,703,800 | 23 | $179,241.46 |
| Source: FEMA Policy and claims database, as of August, 2010 |

Portsmouth NFIP Repetitive Flooding Losses

As of August 2010, Portsmouth has had 1 repetitive loss residential property according to New Hampshire Office of Energy and Planning (NHOEP) records. This is determined by any repetitive damage claims on those properties that hold flood insurance through the NFIP.

Floodplain Management Goals/Reducing Flood Risks

A major objective to floodplain management is to continue participation in the NFIP. Communities that agree to manage Special Flood hazard Areas shown on NFIP maps participate in the NFIP by adopting minimum standards. The minimum requirements are the adoption of the floodplain Ordinances and Subdivision/Site Plan Review requirements for land designated as Special Flood hazard Areas. Under Federal Law, any structure located in the floodplain is required to have flood insurance. Federally subsidized flood insurance is available to any property owner located in a community participating in the NFIP. Communities that fail to comply with the NFIP will be put on probation and/or suspended. Probation is a first warning where all policy holders receive a letter notifying them of a $50 increase in their insurance. In the event of suspension, the policyholders lose their NFIP insurance and are left to purchase insurance in the private sector, which is of significantly higher cost. If a community is having difficulty complying with NFIP policies, FEMA is available to meet with staff and volunteers to work through the difficulties and clear up any confusion before placing the community on probation or suspension.

Potential Administrative Techniques to Minimize Flood Losses in Portsmouth

In order to reduce flood risks, the zoning enforcement officer should be familiar with the Floodplain Ordinance and the NFIP. In addition, the Planning Board should be familiar with the NFIP policies, especially those regulations that are required to be incorporated into the Subdivision/Site Plan Review regulations. A workshop sponsored by the NH Homeland Security and Emergency Management or the NH Office of Energy and Planning would be appropriate to educate current staff and volunteers on a bi-yearly basis.

An essential step in mitigating flood damage is participating in NFIP. Portsmouth should work to consistently enforce NFIP compliant policies to continue its participation in this program. Portsmouth has effectively worked within the provisions of NFIP.

Hurricanes -High Wind Events

Description: High wind events can include hurricanes, tornadoes, “Nor’-Easters,” downbursts and lightning/thunderstorm events.

Location: Hurricane events are more potentially damaging with increasing proximity to the coast. For this plan, high-wind events were considered to have an equal chance of affecting any part of the City of Portsmouth.

Extent: Portsmouth is located within a Zone II hurricane-susceptible region (indicating a design wind speed of 160 mph).  Between 1900 and 1996 2 hurricanes have made landfall in New Hampshire, a category 1 and a category 2. In Maine, 5 hurricanes have made landfall (all category 1). In Massachusetts, 6 hurricanes have made landfall (2 category 1, 2 category 2 and 2 category 3). From this information it can be extrapolated that Portsmouth is a high risk to a hurricane event, with variable wind speeds between 74 – 130 mph (category 1-3).

From 1950 to 2010 Rockingham County was subject to 10 recorded tornado events, these included 2 type F0 (Gale Tornado, 40-72 mph), 2 type F1 (Moderate Tornado, 73-112 mph), 5 type F2 (Significant Tornado, 113-157 mph) and 1 type F3 (Severe Tornado, 158-206 mph). Type 3 tornados can cause severe damage including tearing the roofs and walls from well-constructed homes, trees can be uprooted, trains over-turned, and cars lifted off the ground and thrown.

Probability: High. The State of New Hampshire’s Natural Hazards Mitigation Plan rates Rockingham County with high likelihood of hurricane, tornado and “Nor’-Easters” events. Also, it rates the risk of downbursts, lightning and hail events as moderate.

Past Occurrence:

Between 1635 and 1991, 10 hurricanes have impacted the State of New Hampshire. The worst of these occurred on September 21, 1938, with wind speeds of up to 186 mph in MA and 138mph elsewhere. Thirteen of 494 people killed by this storm were residents of New Hampshire. The Storm caused $12,337,643 in damages (1938 dollars), timber not included.

Rockingham County tornado history is as follows: Category F0 tornados occurred on Oct. 03, 1970 and June 09, 1978. Category F1 tornados occurred on July 31, 1954 and July 26, 1966. Category F2 tornados occurred on Aug. 21, 1951, June 19, 1957, July 02, 1961 and June 09, 1963. The category F3 tornado occurred on June 09, 1953.

Community Vulnerability:

- Power lines,

- Shingled roofs,

- Chimneys, and

- Trees

Severe Winter Weather

Description: There are three types of winter events:  blizzards, ice storms and extreme cold.  All of these events are a threat to the community with subzero temperatures from extreme wind chill and storms causing low visibility for commuters.  Snow storms have been known to collapse buildings.  Ice storms disrupt power and communication services.  Extreme cold affects the elderly.

Location: Severe winter weather events have an equal chance of affecting any part of the City of Portsmouth.

Extent: Large snow events in Southeastern New Hampshire can produce 30 inches of snow, or more. Portions of central New Hampshire recorded snowfalls of 98” during one slow moving storm in February of 1969. Ice storms occur with regularity in New England. Seven severe ice storms have been recorded that affected New Hampshire since 1929. These events caused disruption of transportation, loss of power and millions of dollars in damage.

Probability: High. The State of New Hampshire’s Natural Hazards Mitigation Plan rates Rockingham County with high likelihood of heavy snows and ice storms.

Past Occurrence: A list of past winter storm events is displayed below, in Table 4.

Community Vulnerability:

- Power lines

- Trees

- Elderly Populations

Wildfires

Description: Wildfires include grass fires and forest fires.

Location: The Committee identified three wooded or grassed areas of City as at-risk to wildfires (see Map 2: Past and Future Hazards). These areas are in the southern half of City and include the forest surrounding the Portsmouth Urban Forestry Center and portions of Great Bog.

Extent: A wildfire in the City of Portsmouth is unlikely, but if a crown fire were to occur it could be very damaging to structures abutting large wooded areas of City. The housing in this southern section of City is relatively low-density when compared to the urban center of the City. A large grass fire would effect even less structures than a forest fire due to the wetland setbacks required when building near these large open grassed wetlands such as Great bog.

Probability: Moderate. The State of New Hampshire’s Natural Hazards Mitigation Plan rates Rockingham County with moderate risk to wildfires.

Past Occurrence: The majority of wildfires in Portsmouth are minor brush fires. No Large fires have occurred within recent memory.

Community Vulnerability:

- Structures located near large open vegetated areas prone to lightning strike

- Vulnerability increases during drought events

Conflagration

Description: Conflagration is a large very destructive fire. In this Plan it is referring to a large urban fire that is spread due to the tightly spaced wooded buildings.

Location: The Committee identified the urban center of Portsmouth as at risk to conflagration (see Map 2: Past and Future Hazards).

Extent: The extent of conflagration, or uncontrolled urban fire, could be extreme. A total of 1,957 parcels of the 6,138 total assessed parcels in the City of Portsmouth are located within the area of potential conflagration. This represents 32% of the City’s total parcels.

Probability: High.

Past Occurrence: No catastrophic urban fires have occurred in Portsmouth. Local fires in the urban center are common.

Community Vulnerability:

- Wooden structures, built close together

- Historic buildings (e.g. Strawberry Bank)

- Structures without adequate fire protection

Earthquakes

Description: Seismic activity including landslides and other geologic hazards.

Location: An earthquake has an equal chance of affecting all areas in the City of Portsmouth.

Extent: New England is particularly vulnerable to the injury of its inhabitants and structural damage because of our built environment.  Few New England States currently include seismic design in their building codes.  Massachusetts introduced earthquake design requirements into their building code in 1975 and Connecticut very recently did so.  However, these specifications are for new buildings, or very significantly modified existing buildings only.  Existing buildings, bridges, water supply lines, electrical power lines and facilities, etc. have rarely been designed for earthquake forces (New Hampshire has no such code specifications).

Probability: Moderate. The State of New Hampshire’s Natural Hazard Mitigation Plan ranks all of the Counties in the State with at moderate risk to earthquakes. The City of Portsmouth’s Peak Ground Acceleration (PGA) values range between 6.1 and 21.0. These numbers are associated with how much an earthquake is felt and how much damage it may cause (Table 3).

Table 3: Peak Ground acceleration (PGA) values for Portsmouth (information from State and Local Mitigation Planning, FEMA).

| PGA | Chance of being exceeded in the next 50 years | Perceived Shaking | Potential Damage |
| --- | --- | --- | --- |
| 6.1 | 10% | Moderate | Very Light |
| 10.6 | 5% | Strong | Light |
| 21.0 | 2% | Very Strong | Moderate |

Past Occurrence: Large earthquakes have not affected the City of Portsmouth within recent memory. A list of earthquakes that have affected the region is displayed in Table 4. A map of the earthquakes that have occurred within the general vicinity of the City of Portsmouth is displayed below (Figure 2).

Figure 2: Local Earthquakes in the vicinity of Portsmouth, New Hampshire.

Community Vulnerability:

- Dams,

- Bridges,

- Brick Structures,

- Infrastructure,

- Water and Gas lines, and

- Secondary hazards such as fire, power outages, or hazardous material leak or spill.

Coastal Storms

Description: The State’s Atlantic seacoast and estuaries are vulnerable to extremes of storm water runoff and storm surge from coastal storms and hurricanes. A storm surge, especially when coupled with astronomical high tides, presents a threat to all land areas adjacent to the marine environment.

Location: The possible location (inundation) of a storm surge is depicted on the Map 2: Past and Future Hazards. The 25-foot contour above sea level was chosen as the furthest inland extent of a possible storm surge. The potential size of a storm surge is variable and sources also differ on the potential maximum size of a storm surge in the area of Portsmouth, NH. NOAA’s website states a Storm Surge could affect an area up to 15 feet above the normal tide level. A University of Illinois website states that a storm surge could be as high as 25 feet. Because of the wide range of possible impacts, the worst case scenario was chosen to represent the maximum possible impact of a storm surge event.

Extent: Coastal storms could affect much of Portsmouth, due to the City’s low elevation. Assuming that the City is vulnerable to category 3 hurricanes, the potential storm surge related to such a wind event could reach several feet above normal sea level. A storm surge would affect many of the homes, businesses, and habitats located near and adjacent to the waterline. Impacts from storm surge coupled with global data signifying mean sea level rise could cause significantly more damage than current SLOSH (Sea, Lake and Overland Surges from Hurricanes) or LIDAR (Light Detection and Ranging) models may show. SLOSH and LIDAR models incorporating future sea level rise scenarios should be used for defining the potential maximum surge for some of these at risk locations.

Probability: High. The State of New Hampshire’s Natural Hazards Mitigation Plan rates Rockingham County with high likelihood of storm surge and hurricane events. The probability of this maximum storm surge event (25 feet high) is Very Low. Figure 3 below show the chance of a “named storm” affecting the areas as a percentage per year. From this map it can be interpolated that New Hampshire has between 18% and 24% of being affected by a named storm each year.

Figure 3: Coastal Storm Probability, per year. Source http://www.prh.noaa.gov/cphc/pages/FAQ/Climatology.php

Past Occurrence: A list of hurricanes and Nor’easters that have affected the region are displayed below in Table 4.

Community Vulnerability:

- Structures near the shoreline

- Boats and docks

- Shoreline erosion

- Utilities near the shoreline

Table 4:  Past Hazard Events in Portsmouth and Rockingham County

| Hazard | Date | Location | Critical Facility or Area Impacted | Remarks/Description |
| --- | --- | --- | --- | --- |
| Flood | March 11-21, 1936 | Statewide | $133,000,000 in damage throughout New England, 77,000 homeless. | Double Flood; snowmelt/heavy rain. |
| Flood | September 21, 1938 | Statewide | Unknown | Hurricane; stream stage similar to March 1936 |
| Flood | July 1986 – August 10, 1986 | Statewide | Unknown | FEMA DR-771-NH: Severe storms; heavy rain, tornadoes , flash flood, severe wind |
| Flood | August 7-11 1990 | Statewide | Road Network | FEMA DR-876-NH: A series of storms with moderate to heavy rains; widespread flooding. |
| Flood | August 19, 1991 | Statewide, Primarily Rockingham and Strafford Counties | Road Network | FEMA DR-917-NH: Hurricane Bob; effects felt statewide; counties to east hardest hit. |
| Flood | October 28, 1996 | Rockingham County | Unknown - Typically structures and infrastructure in the floodplain | North and west regions; severe storms. |
| Flood | June – July 1998 | Rockingham County | Heavy damage to secondary roads occurred | FEMA DR-1231-NH: A series of rainfall events |
| Flood | May 12, 2006 “Mothers Day Flood” | Central and Southern Regions of State | Road Network | FEMA DR-1643-NH: A severe storm and flooding event for Rockingham County |
| Flood | April 15-23 2007 | Statewide | Unknown | FEMA DR-1695-NH: Severe Storms and Flooding associated with a nor’easter |
| Hurricane | October 18,19, 1778 | Portions of State | Unknown | 40-75 mph winds |
| Hurricane | 1804 | Portions of State | Unknown |  |
| Hurricane | September 8, 1869 | Portions of State | Unknown | > 50 mph winds |
| Great Hurricane Of 1938 | September 21, 1938 | All of Southern New England | 2 billion board feet of timber destroyed; electric and telephone disrupted, structures damaged, flooding; statewide 1,363 families received assistance. | Max. wind speed of 186 mph in MA and 138mph max. elsewhere 13 of 494 dead in NH; $12,337,643 total storm losses (1938 dollars), timber not included. |
| Hurricane Carol | August 31, 1954 | Southern New England | Extensive tree and crop damage in state. | SAFFIR/SIMPSON HURRICANE SCALE - Category 3, winds 111-130 mph |
| Hurricane Donna | September 12, 1960 | Southern and Central NH | Unknown | Category 3 Heavy Flooding |
| Hurricane Belle | August 10, 1976 | Southern New England | Unknown | Category 1, winds 74-95 mph Rain and flooding in NH |
| Hurricane Gloria | September 27, 1985 | Southern New England | Unknown | Category 2, winds 96-110 mph >70 mph winds; minor wind damage and |
| Tropical Storm Floyd | September 16-18 1999 | Statewide | Unknown |  |
| Ice Jam | Feb 29, 2000 | Brentwood, NH Exeter River | Unknown | Discharge 570 cfs |
| Ice Jam | Mar 29, 1993 | Epping, NH Lamprey River | Road flooding |  |
| Tornado | May 21, 1814 | Rockingham County | Unknown | F2 |
| Tornado | May 16, 1890 | Rockingham County | Unknown | F2 |
| Tornado | August 21, 1951 | Rockingham County | Unknown | F2 |
| Tornado | June 9, 1953 | Rockingham County | Unknown | F3 |
| Tornado | June 19, 1957 | Rockingham County | Unknown | F2 |
| Tornado | July 2, 1961 | Rockingham County | Unknown | F2 |
| Tornado | June 9, 1963 | Rockingham County | Unknown | F2 |
| Downburst | July 6, 1999 | Stratham, NH | Five fatalities and eleven injuries. Major tree damage, power outages | Microburst $2,498,974 in damages |
| Ice Storm | December 17-20 1929 | NH | Telephone, telegraph and power disrupted. |  |
| Ice Storm | December 29-30 1942 | NH | Unknown- Typically damage to overhead wires and trees. | Glaze storm; severe intensity |
| Ice Storm | December 22 1969 | Parts of NH | Power disruption | Many communities affected |
| Ice Storm | January 17, 1970 | Parts of NH | Power disruption | Many communities affected |
| Ice Storm | January 8-25 1979 | NH | Major disruption of Power and transportation |  |
| Ice Storm | March 3-6 1991 | Southern NH | Numerous power outages in southern NH | Numerous in Southern NH |
| Ice Storm | January 7, 1998 | Rockingham County | Power and phone disrupted, communication tower collapsed. | $17,000,000 in damages to PSNH equipment. |
| Ice Storm | December 11, 2008 | Portsmouth, Statewide and parts of New England | Unknown | Damage by fallen trees, widespread power outages |
| Snowstorm | February 4-7 1920 | New England | Disrupt transportation for weeks | Boston 37-50cm of sleet , ice and snow |
| Snowstorm | February 15, 1940 | New England | Paralyzed New England | 30cm of snow with high wind. |
| Snowstorm | February 14-17 1958 | Southern NH | Unknown | 20-33” of snow |
| Snowstorm | March 18-21 1958 | South central NH | Unknown | 22-24”of snow |
| Snowstorm | March 2-5 1950 | Southern NH | Unknown | 25”of snow |
| Snowstorm | January 18-20 1961 | Southern NH | Unknown | Blizzard Conditions; 50cm of snow |
| Snowstorm | February 8-10 1969 | Southeastern NH | Paralyzing snow | 27”of snow and high winds |
| Snowstorm | February 22-28 1969 | Central NH | Unknown | 34-98”of snow; very slow moving |
| Snowstorm “Blizzard of’78” | February 5-7 1978 | Statewide | Trapped commuters on highways, businesses closed | Hurricane force winds; 25-33”of snow. People disregard warnings due to a series of missed forecasts |
| Snowstorm | April 5-7 1982 | Southern NH | Unknown | Late season with thunderstorms and 18-22” of snow |
| Earthquake | November 18, 1929 | Grand Banks Newfoundland | No damage | Richter Magnitude Scale: 7.2 |
| Earthquake | December 20, 1940 | Ossipee | Ground Cracks and damage over a broad area | Richter Magnitude Scale: 5.5; Felt over 341 miles away. |
| Earthquake | December 24, 1940 | Ossipee | Ground Cracks and damage over a broad area | Richter Magnitude Scale: 5.5; Felt over 550 KM away. |
| Earthquake | June 15, 1973 | Quebec/NH border | Minor damage | Richter Magnitude Scale: 4.8 |
| Earthquake | June 19, 1982 | West of Laconia | Little damage | Richter Magnitude Scale: 4.5 |
| Earthquake | June 2, 2007 | Seacoast | Unknown | 1.4 intensity earthquake hit at 10:30 PM and centered about a mile and ½ north of Exeter |
| Drought | 1929-36 | Statewide | Unknown | Regional |
| Drought | 1939-44 | Statewide | Unknown | Severe in southeast NH |
| Drought | 1947-50 | Statewide | Unknown | Moderate |
| Drought | 1960-69 | Statewide | Unknown | Longest recorded continuous period of below normal precipitation |
| Drought Warning | June 6, 1999 | Most of State | Unknown | Governors office declaration; Palmer Drought Survey Index indicate “moderate drought” for most of state. |

Sources:  New Hampshire Bureau of Emergency Management, 2000; City of Portsmouth;

Northeast States Emergency Consortium (NESEC) Website:  http://www.nesec.org;

US Army Corp of Engineers Ice Jam Database, http://www.crrel.usace.army.mil/cgi-bin/ice/ijdb;

Tornado Project, http://www.tornadoproject.com

# Critical Facilities

The Critical Facilities List for the City of Portsmouth has been identified by Portsmouth's Hazard Mitigation Committee. The Critical Facilities List has been broken up into three categories.  The first category contains facilities needed for Emergency Response in the event of a disaster.  The second category contains Non-Emergency Response Facilities that have been identified by the committee as non-essential. These are not required in an emergency response event, but are considered essential for the everyday operation of Portsmouth. The third category contains Facilities/Populations that the committee wishes to protect in the event of a disaster.  A description of critical facilities can be found in Table 5 through Table 7 and locations can be found on Map 3: Critical Facilities.

Table 5: Category 1 - Emergency Response Services and Facilities:

| Critical Facility | Facility Type | City | Address |
| --- | --- | --- | --- |
| City Fuel Pumps | Emergency Fuel Storage | Portsmouth | 680 Peverly Hill Road |
| Portsmouth Fire Department Station #3 | Fire Station | Portsmouth | 127 International Dr |
| Portsmouth Fire Department Station #2 | Fire Station | Portsmouth | 2700 Lafayette Rd. |
| Portsmouth Fire Station Fire Central | Fire Station | Portsmouth | 170 Court St |
| Portsmouth Regional Hospital | Medical Facility | Portsmouth | 333 Borthwick Ave |
| Police Station | Police Station | Portsmouth | 1 Junkins Ave. |
| Public Works | Public Works | Portsmouth | 1 Junkins Ave |
| City Hall | City Hall | Portsmouth | 1 Junkins Ave. |

Table 6 Category 2- Non-Emergency Response Facilities:

| Critical Facility | Facility Type | City | Address |
| --- | --- | --- | --- |
| Pease International Tradesport | Airport | Portsmouth | 42 Airline Ave. |
| Capstar Radio Operating Company | Cell Tower | Portsmouth | 815 Lafeyette Rd |
| Capstar Radio Operation Company | Cell Tower | Portsmouth | 333 Borthwick Ave |
| Capstar Radio Operation Company | Cell Tower | Portsmouth | 1555 Islington St |
| Sarah Mildred Long Bridge | Bridge | Portsmouth/Kittery, ME | Route 1 Bypass |
| Memorial Bridge | Bridge | Portsmouth/Kittery, ME | Route 1 |
| Interstate 95 High-Level Bridge | Bridge | Portsmouth/Kittery, ME | I-95 |
| Cell Antenna | Cell Tower | Portsmouth | 680 Peverly Hill Rd |
| Verizon | Cell Tower | Portsmouth | 56 Islington St |
| I-95 | Critical Road | Portsmouth | Rt. 95 |
| Rt. 1 | Critical Road | Portsmouth | Rt. 1 |
| Rt. 1 BYP | Critical Road | Portsmouth | Rt. 1 BYP |
| Rt. 16 | Critical Road | Portsmouth | Rt. 16 |
| Army Reserve Center | Government Facility | Newington | 125 Cottage St. |
| Federal Building | Government Facility | Portsmouth | 62 Daniel St |
| Naval Shipyard | Government Facility | Portsmouth | N\A |
| New Hampshire National Guard | Government Facility | Newington | 801 McGee Dr. |
| NH Port Authority | Government Facility | Portsmouth | 555 Market St |
| Pease Control Tower | Government Facility | Newington | 42 Airline Ave. |
| Portsmouth Harbor | Harbor | Portsmouth | Pistcataqua River |
| Portsmouth Traffic Circle | Major Intersection | Portsmouth | Rt. 1, 16 |
| Cutts St. Substation | Power Station/Substn | Portsmouth | 560 Maplewood Ave |
| Islington St. Substation | Power Station/Substn | Portsmouth | 435 Interstate Bye-Pass |
| Jackson Hill Sub Station | Power Station/Substn | Portsmouth | 2 Jackson Hill St |
| Lafayette Rd. Substation | Power Station/Substn | Portsmouth | 940 Lafayette Road |
| Pease Substation | Power Station/Substn | Portsmouth | 7 Exeter St. |
| PSNH | Power Station/Substn | Portsmouth | Maplewood Ave |
| Schiller (PSNH) Power Plant | Power Station/Substn | Portsmouth | 400 Gosling Rd |
| Rail Yard | Railroad | Portsmouth | N\A |
| Atlantic Heights Pump Station | Sewage Facility | Portsmouth | 134 Preble Way |
| Clough Drive Pump Station | Sewage Facility | Portsmouth | 210 Clough Dr. |
| Constitution Avenue Pump Station | Sewage Facility | Portsmouth | 280 Constitution Ave. |
| Corporate Drive Pump Station | Sewage Facility | Portsmouth | 215 Corporate Dr. |
| Deer Street Pump Station | Sewage Facility | Portsmouth | 2 Deer St. |
| Gosling Road Pump Station | Sewage Facility | Portsmouth | 120 Gosling Rd |
| Griffin Road Pump Station | Sewage Facility | Portsmouth | 205 Griffin Rd. |
| Heritage Avenue Pump Station | Sewage Facility | Portsmouth | 329 Heritage Ave. |
| Lafayette Road Pump Station | Sewage Facility | Portsmouth | 630 Lafayette Rd |
| Leslie Drive Pump Station | Sewage Facility | Portsmouth | 590 Market St |
| Marcy Street Pump Station | Sewage Facility | Portsmouth | 535 Marcy St. |
| Marsh Lane Pump Station | Sewage Facility | Portsmouth | 4 Marsh Lane |
| Mechanic Street Pump Station | Sewage Facility | Portsmouth | 113 Mechanic St. |
| Mill Pond Way Pump Station | Sewage Facility | Portsmouth | 131 Mill Pond Way |
| Northwest Street Pump Station | Sewage Facility | Portsmouth | 221 Northwest St |
| Pease Waste Water Treatment Plant | Sewage Facility | Portsmouth | 135 Corporate Dr. |
| Peirce Island Sewage Treatment Plant | Sewage Facility | Portsmouth | 200 Peirce Island Rd. |
| Rye Line Pump Station | Sewage Facility | Portsmouth | 3618 Lafayette Rd |
| Tucker's Cove Pump Station | Sewage Facility | Portsmouth | 91 Gosport Rd. |
| West Road Pump Station | Sewage Facility | Portsmouth | 280 West Rd |
| Woodlands 1 Pump Station | Sewage Facility | Portsmouth | 306 FW Hartford Dr. |
| Woodlands 2 Pump Station | Sewage Facility | Portsmouth | 516 FW Hartford Dr. |
| Control Station #1 | Water Facility | Madbury | 60 Freshet Rd. |
| Newington Booster Station | Water Facility | Newington | Arboretum Dr. |
| Pease Water Treatment Plant | Water Facility | Portsmouth | Grafton Dr |
| Water Treatment Plant | Water Facility | Madbury | 60 Freshet Rd. |
| Bellamy Reservoir Dam | Water Facility-Reservoir | Madbury | Mill Hill Rd. |
| Constitution Avenue Tank | Water Facility-Tank | Portsmouth | 95 Constitution Ave. |
| Hobbs Hill Tank | Water Facility-Tank | Portsmouth | International Dr |
| Newington Booster Station Tank | Water Facility-Tank | Newington | 165 Arboretum Drive |
| NHANG Water Tank | Water Facility-Tank | Newington | 182 Arboretum Dr. |
| Seacrest Tank | Water Facility-Tank | Portsmouth | Staysail Way |
| Spinney Road Tank | Water Facility-Tank | Portsmouth | Spinney Lane |
| Collins Well | Water Facility-Well | Portsmouth | Harvard St |
| Greenland Well #5 | Water Facility-Well | Greenland | Post Rd. |
| Harrison Well | Water Facility-Well | Portsmouth | Grafton Dr |
| Haven Well | Water Facility-Well | Portsmouth | Airport Taxiway |
| Madbury Well #2 | Water Facility-Well | Madbury | 60 Freshet Rd. |
| Madbury Well #3 | Water Facility-Well | Madbury | 60 Freshet Rd. |
| Madbury Well #4 | Water Facility-Well | Madbury | 60 Freshet Rd. |
| Portsmouth Well #1 | Water Facility-Well | Portsmouth | Griffin Rd |
| Smith Well | Water Facility-Well | Portsmouth | Country Club Rd |

Table 7: Category 3 - Facilities/Populations to Protect:

The third category contains people and facilities that need to be protected in event of a disaster.

| Critical Facility | Facility Type | City | Address |
| --- | --- | --- | --- |
| Dondero Elementary | Emergency Shelter | Portsmouth | Van Buren Ave. |
| Portsmouth High School | Emergency Shelter | Portsmouth | 50 Andrew Jarvis Dr. |
| Amerigas | Hazardous Material | Portsmouth | 1407 NH 33 |
| Irving Oil Terminal | Hazardous Material | Portsmouth | 50 Pebble Way |
| LP Storage at Barberry Lane | Hazardous Material | Portsmouth | 139 Barberry Lane |
| NHANG Fuel Tanks | Hazardous Material | Newington | 400 Gosling Road |
| Schiller Station Coal Pile | Hazardous Material | Portsmouth | 400 Gosling Road |
| Schiller Station Fuel Tanks A | Hazardous Material | Portsmouth | 400 Gosling Road |
| Schiller Station Fuel Tanks B | Hazardous Material | Portsmouth | 400 Gosling Road |
| Schiller Station Fuel Tanks C | Hazardous Material | Portsmouth | 400 Gosling Road |
| Schiller Station Wood Shed | Combustible Material | Portsmouth | 400 Gosling Road |
| Portsmouth Atheneum | Historical Society | Portsmouth | 9 Market Square |
| Wentworth Metals | Junkyard | Portsmouth | 246 Jones Ave. |
| Portsmouth Library | Library | Portsmouth | 125 Parrot Ave |
| Hillcrest Estates | Mfd Housing Park | Portsmouth | 3201 Lafayette Rd. |
| Oriental Gardens | Mfd Housing Park | Portsmouth | Woodbury Ave. |
| Snug Harbor | Mfd Housing Park | Portsmouth | 1338 Woodbury Ave. |
| Edgewood Center | Nursing Home | Portsmouth | 928 South St. |
| Mark Wentworth Nursing Home | Nursing Home | Portsmouth | 356 Pleasant St |
| Portsmouth Cottage Senior Housing | Nursing Home | Portsmouth | Junkins Ave |
| Sunbridge Nursing Home | Nursing Home | Portsmouth | 188 Jones Ave. |
| Atlantic Heights | Senior Housing Facility | Portsmouth | 40 Bedford Way |
| Lafayette School | Senior Housing Facility | Portsmouth | 100 Lafayette Road |
| Margeson Apartments | Senior Housing Facility | Portsmouth | 245 Middle St. |
| Feaster Apartments | Senior Housing Facility | Portsmouth | 140 Court St. |
| Woodbury Manor | Senior Housing Facility | Portsmouth | 60 Manor Drive |
| Pleasant Street Apartments | Senior Housing Facility | Portsmouth | 438 Pleasant St. |
| State Street Apartments | Senior Housing Facility | Portsmouth | 948 State St. |
| (Portsmouth) Connors Cottage | Senior Housing Facility | Portsmouth | 5 Junkins Ave |
| Water Country | Recreation - Outdoor | Portsmouth | 2300 Lafayette Rd. |
| Community Campus | Community Center | Portsmouth | 100 Campus Dr. |
| Dondero Elementary | School | Portsmouth | Van Buren Ave. |
| Little Harbour Elementary | School | Portsmouth | 1 Clough Dr. |
| New Franklin Elementary School | School | Portsmouth | 1 Franklin Dr |
| Portsmouth High School | School | Portsmouth | 50 Andrew Jarvis Dr. |
| Portsmouth Middle School | School | Portsmouth | 155 Parrot Ave |
| Robert Lister Academy | School | Portsmouth | 35 Sherburne Road |

# Determining How Much Will Be Affected

### Identifying Vulnerable Facilities

It is important to determine what the most vulnerable areas of the City of Portsmouth are and to estimate their potential loss.  The first step is to identify the areas most likely to be damaged in a hazard event.  To do this, the locations of buildings and other structures were compared to the location of potential hazard areas identified by the Hazard Mitigation Committee using GIS (Geographic Information Systems). Vulnerable buildings were identified by comparing their location to possible hazard events. For example, all of the structures within the 100-year and 500-year floodplains were identified and used in conducting the potential loss analysis for flooding.

### Calculating the Potential Loss

The next step in completing the loss estimation involved assessing the level of damage from a hazard event as a percentage of the buildings’ assessed value. The assessed value for every parcel in Portsmouth was provided for the purpose of calculating damage estimates based on the 2005 property assessments. The damage estimates are divided into two categories based on hazard types: hazards that are location specific (e.g. flooding), and hazards that could affect all areas of Portsmouth equally. Damage estimates from hazards that could affect all of Portsmouth equally are much rougher estimates, based on percentages of the total assessed value of Portsmouth. Damage estimates from hazards with a specific location are derived from the assessed values of the parcels within the hazard area. Portsmouth’s Parcels database was used in conjunction with building footprints, elevation data, and 2003 digital aerial images of the city, to determine which buildings were potentially in danger from each of the location specific hazard. The GIS was used to determine which parcels were affected by which potential hazard areas.

After identifying the parcels and buildings that are at risk, the next step was to calculate a damage estimate for each potential hazard area. FEMA provides a model for estimating damage for various flooding events, so the flood damage estimates provide information including: damage estimates for structures, contents of buildings, functional downtime and replacement time. For wildfire and urban conflagration, damage estimates were determined for the buildings in the potential hazard areas as well as estimates of the building content value, based on the same estimates from the flood model.  For the Storm surge damage estimate only the assessed values of the structures. This was because the storm surge hazard area is based on the 25-foot contour which is a rough and potentially high estimate of storm surge inundation. The following discussion summarizes the potential loss estimates due to natural hazard events.

Flooding – Special Flood Hazard Zones

The average replacement value was calculated by totaling the assessed values of all structures in the 100-year (A and AE SPHZ) and 500-year floodplains (X500 SFHZ). These structures were identified by overlaying digital versions of FEMA’s FIRM maps and locally identified flood hazard areas on digital aerial photography of the City of Portsmouth. Because of the scale and resolution of the FIRM maps this is only an approximation of the total structures at risk to these various flood hazards. If a structure is outside of the SFHZ identified in this exercise it does not mean that it is not at potential risk to flood damage. The damage estimates were calculated using FEMA’s method for modeling flood damage to structures and their contents according to the depth of the flood.

The potential loss was calculated by multiplying the assessed value of the structure by the percent of damage expected from a hazard event (e.g. 4-foot flood =28% structural damage). In addition, an estimate of the replacement value of the contents of each structure was determined according to FEMA guidelines. The FEMA model predicts mobile homes will receive a higher percentage of damage during a flood event. When calculating the damage assessments the zoning of each parcel was identified to determine if mobile homes were present in the flood area. If mobile homes were present they were identified on the digital imagery to determine how many individual mobile homes would be affected by a particular flood (A-Zone, AE-Zone, etc.). The total damage estimates were calculated by totaling the structural damage and contents damage for each flood area and then combining those estimates into a total damage estimate for each flood type. The costs for repairing or replacing bridges, railroads, power lines and telephone lines are not included in these estimates. In addition, the figures used were based on buildings which are one or two stories high with basements, buildings without basements could expect to receive less damage. The following calculations are based on three possible flood events: a one-foot flood, a two-foot flood, and a four-foot flood.

The percentage of structural damage and contents damage that could be expected for each flood depth is shown in Table 9, along with estimates of functional downtime (how long a business/residence would be down before relocating) and displacement time (how long a business/residence would be displaced from its flooded location). Table 10 shows the percentage of assessed value used to determine the contents value of each structure. These percentages are based the zoning of each parcel. The damage in dollars for each flood depth is shown in Table 11.

Table 8: Percentages of structural and content damage, based on the assessed value of a flooded parcel. Also shows the functional downtime and displacement time for each flood event.

| Flood Depth | One-foot | Two-foot | Four-foot |
| --- | --- | --- | --- |
| % Structural Damage: Buildings | 15% | 20% | 28% |
| % Structural Damage: Mobile Homes | 44% | 63% | 78% |
| % Contents Damage: Buildings | 22.5% | 30% | 42% |
| % Contents Damage: Mobile Homes | 30% | 90% | 90% |
| Flood Functional Downtime: Buildings | 15 days | 20 days | 28 days |
| Flood Functional Downtime: Mobile Homes | 30 days | 30 days | 30 days |
| Flood Displacement Time: Buildings | 70 days | 110 days | 174 days |
| Flood Displacement Time: Mobile Homes | 302 days | 365 days | 365 days |

Table 9: Percentage of a parcel assessed value that was used to determine the contents value.

| Zoning | Contents value % of assessed value |
| --- | --- |
| Single Residence A & B | 50% |
| General Residence A & B | 50% |
| Garden Apartment and Mobile Home | 50% |
| Apartments | 50% |
| Rural Residential | 50% |
| Mixed Residential Office | 75% |
| Mixed Residential Business | 75% |
| Central Business A & B | 100% |
| General Business | 100% |
| Business | 100% |
| Waterfront Business | 100% |
| Industrial | 150% |
| Office Research | 150% |
| Waterfront Industrial | 150% |

Table 10: Total damage assessment for each flood depth

| One-Foot Flood | Structural Damage | Contents Damage | Total Damage $ |
| --- | --- | --- | --- |
| Damage $ A-Zone | $464,484 | $348,363 | $812,847 |
| Damage $ AE-Zone | $26,646,090 | $44,178,227 | $70,824,317 |
| Damage $ X500-Zone | $3,378,465 | $3,579,964 | $6,958,429 |
| Two-Foot Flood |  |  |  |
| Damage $ A-Zone | $649,888 | $471,540 | $1,121,428 |
| Damage $ AE-Zone | $35,528,120 | $58,904,303 | $94,432,423 |
| Damage $ X500-Zone | $4,504,620 | $4,773,285 | $9,277,905 |
| Four-Foot Flood |  |  |  |
| Damage $ A-Zone | $837,872 | $533,148 | $1,371,020 |
| Damage $ AE-Zone | $49,739,368 | $82,466,024 | $132,205,392 |
| Damage $ X500-Zone | $6,306,468 | $6,682,599 | $12,989,067 |

Flooding – Locally Identified Flood Hazard Areas

Several areas of Portsmouth were identified as having high risk of flooding. These areas are identified in Chapter III and Map 2: Past and Future Hazards. Potential losses, shown in Table 12, were also calculated for these at-risk areas in the same manner as those structures in the 100 and 500 year floodplains. Again, these assessments are only based on the potential damages to buildings and mobile homes (based on 2005 property assessments), and there contents, within the identified at-risk areas.

Table 11: Possible flooding damage to localized high risk areas of Portsmouth

| Potential Local Flood Hazard Area | Flood depth | Structural Damage | Contents Damage | Total Damage $ |
| --- | --- | --- | --- | --- |
| A. Sagamore Creek | One-foot | $198,900 | $298,350 | $497,250 |
|  | Two-foot | $265,200 | $397,800 | $663,000 |
|  | Four-foot | $371,280 | $556,920 | $928,200 |
| B. Sewall & Thaxter | One-foot | $1,406,700 | $1,055,025 | $2,461,725 |
|  | Two-foot | $1,875,600 | $1,406,700 | $3,282,300 |
|  | Four-foot | $2,625,840 | $1,969,380 | $4,595,220 |
| C. North Mill Pond | One-foot | $414,510 | $932,648 | $1,347,158 |
|  | Two-foot | $552,680 | $1,243,530 | $1,796,210 |
|  | Four-foot | $773,752 | $1,740,942 | $2,514,694 |
| D. State & Middle | One-foot | $6,284,250 | $5,103,624 | $11,387,874 |
|  | Two-foot | $8,379,000 | $6,804,833 | $15,183,833 |
|  | Four-foot | $11,730,600 | $9,526,766 | $21,257,366 |
| E. Lincoln Street | One-foot | $1,660,965 | $1,245,724 | $2,906,689 |
|  | Two-foot | $2,214,620 | $1,660,965 | $3,875,585 |
|  | Four-foot | $3,100,468 | $2,325,351 | $5,425,819 |

Hurricane/ High Wind Events

~Hurricane

Hurricanes do affect the Northeast coast periodically. Since 1900, 2 hurricanes have made landfall in the State of New Hampshire. Due to the location of the City of Portsmouth most hurricanes would likely degrade to tropical storms by the time they impact the City. As shown in the figure in Appendix C, hurricanes that strike New England tend to come from the south, and therefore have a chance to weaken or downgrade as they pass over land on there way to New Hampshire. Even degraded hurricanes or tropical storms could still cause significant damage to the City of Portsmouth. The assessed value of all the residential and commercial structures in the City of Portsmouth, including exempt structures such as schools and churches, is $2,949,994,260 (Portsmouth Assessor 2005). Assuming 1% to 5% damage, a hurricane could result in $29,499,944 to $147,499,720 of structure damage.

~Tornado

Tornadoes are relatively uncommon natural hazards in New Hampshire. On average, about six touch down each year. Damage largely depends on where the tornado strikes. If is strikes an inhabited area, the impact could be severe. In the State of New Hampshire, the total cost of tornadoes between 1950 and 1995 was $9,071,389 (The Disaster Center). The assessed value of all the residential and commercial structures in the City of Portsmouth, including exempt structures such as schools and churches, is $2,949,994,260 (Portsmouth Assessor 2005). Assuming 1% to 5% damage, a tornado could result in $29,499,944 to $147,499,720 of structure damage.

~Severe Lightning

The amount of damage caused by lightning will vary according to the type of structure hit and the type of contents inside. There is now record of monetary damages inflicted in the City of Portsmouth from lightning strikes.

Coastal Storms

~Storm Surge

In addition to the potential of flood damage and high wind damage discussed above, coastal storm surge could damage homes and infrastructure near the coast. The potential impact of a storm surge is variable. Sources also differ on the potential level of a storm surge. NOAA’s website states a Storm Surge could affect an area up to 15 feet above the normal tide level. The website of the University of Illinois states that a storm surge could be as high as 25 feet. Because of this wide range of potential impact and the lack of highly accurate elevation data, the 25-foot contour was chosen as the extreme limit of a potential storm surge in Portsmouth. This inundation level would be based on a catastrophic event. A significantly smaller storm surge would be much more likely in Portsmouth. The assessed value of all the structures within the potential storm surge hazard area is $1,436, 462,800 (Portsmouth Assessor 2005). Assuming 1% to 5% damage, a storm surge could result in $14,364,628 to $71,823,140 of structure damage.

Severe Winter Weather

~Heavy Snowstorms

Heavy snowstorms typically occur during January and February. New England usually experiences at least one or two heavy snow storms with varying degrees of severity each year. Power outages, extreme cold and impacts to infrastructure are all effects of winter storms that have been felt in Portsmouth in the past. All of these impacts are a risk to the community, including isolation, especially of the elderly, and increased traffic accidents. Damage caused as a result of this type of hazard varies according to wind velocity, snow accumulation and duration. The assessed value of all the residential and commercial structures in the City of Portsmouth, including exempt structures such as schools and churches, is $2,949,994,260 (Portsmouth Assessor 2005). Assuming 1% to 5% damage, a heavy snowstorm could result in $29,499,944 to $147,499,720 of structure damage.

~Ice Storms

Ice storms often cause widespread power outages by downing power lines, making power lines at risk in Portsmouth. They can also cause severe damage to trees. In 1998, an ice storm inflicted $12,466,202 worth of damage to New Hampshire as a whole. Ice storms in Portsmouth could be expected to cause damage ranging from a few thousand dollars to several million, depending on the severity of the storm.

Wildfire

The risk of fire is difficult to predict based on location. Forest fires are more likely to occur during years of drought. The areas identified as at risk to wildfire (Map 2: Past and Future Hazards) by the Hazard Mitigation Committee are in the southern half of the City of Portsmouth. These areas include large tracts of open vegetation including forests and wetlands. Drought conditions increase the risks of wildfire in these open vegetated areas. The total value of all the residential and commercial structures in this section of Portsmouth, including exempt structures such as schools and churches, is $22,123,700 (Portsmouth Assessor 2005). Assuming 1% to 5% damage, a wildfire could result in $221,237 to $1,106,185 of structure damage.

Conflagration

Conflagration, a large and damaging urban fire, is a potential hazard in the urban center of Portsmouth. This is due to the age and construction materials of many of the buildings. These structures are also built on small lots, close together. The risk of fire spreading from one building to adjacent building is high. It is highly unlikely that a fire would burn a large portion of the Conflagration hazard area before being controlled by the fire department. The total value of all the residential and commercial structures in this section of Portsmouth, including exempt structures such as schools and churches, is $1,031,246,000 (Portsmouth Assessor 2005). Assuming 1% to 5% damage, conflagration could result in $10,312,460 to $51,562,300 of structure damage.

Earthquakes

Earthquakes can cause buildings and bridges to collapse, disrupt gas, electric and phone lines and are often associated with landslides and flash floods. Four earthquakes in New Hampshire between 1924-1989 had a magnitude of 4.2 or more. Two of these occurred in Ossipee, one west of Laconia, and one near the Quebec border. If an earthquake were to impact the City of Portsmouth, buildings that are not built to a high seismic design level would be susceptible to structural damage. The assessed value of all the residential and commercial structures in Portsmouth, including exempt structures such as schools and churches, is $2,949,994,260 (Portsmouth Assessor 2005). Assuming 1% to 5% damage, an earthquake could result in $29,499,944 to $147,499,720 of structure damage.

FEMA has a model to predict damage to buildings based on their construction materials and seismic design level. It is not in the scope of this Plan to estimate the damages for each assessed structure for the City of Portsmouth.  What is possible for this Plan is to display the potential damage to several types of structures of varying construction materials, as a percentage of there total value. Table 13 provides two damage estimates for each building type, one from a small earthquake and one from a larger earthquake (PGA of 0.07 and 0.20 respectively). The damage estimates are shown as Building Damage (bold) and as a Loss of Function in days.  Building Damage is an estimate of structural damage as a percentage of the building value. Contents of the buildings can also be assumed to be damaged to a value of half that of the structure. For example, a building predicted to receive $100,000 in structural damage could expect $50,000 in additional damage to the contents of that building.

Table 12: Earthquake Damage and Loss of Function Table.  Building Damage and Functional Loss are based on the type of Structure and the PGA (g). Two PGA (Peak Ground Acceleration) were chosen for this Table, 0.07 and 0.20 which represent a low and high example of potential earthquake in Portsmouth, NH.

|  |  | Wood Frame Construction | Reinforced Masonry | Unreinforced Masonry |
| --- | --- | --- | --- | --- |
| PGA (g) |  | High | Mod. | Low | Precode | High | Mod. | Low | Precode | Low | Precode |
| 0.07 | Single Family | 0.1 | 0.2 | 0.3 | 0.4 | 0.1 | 0.2 | 0.4 | 0.5 | 0.6 | 1.0 |
| 0.20 |  | 1.3 | 1.7 | 2.8 | 3.3 | 1.3 | 2.5 | 6.1 | 9.0 | 6.5 | 9.4 |
| 0.07 |  | 0 | 0 | 1 | 1 | 0 | 1 | 2 | 7 | 6 | 12 |
| 0.20 |  | 2 | 3 | 9 | 15 | 4 | 16 | 58 | 106 | 64 | 114 |
| 0.07 | Apartment | 0.1 | 0.2 | 0.3 | 0.3 | 0.1 | 0.2 | 0.4 | 0.5 | 0.6 | 0.8 |
| 0.20 |  | 1.5 | 1.9 | 3.0 | 3.2 | 1.5 | 2.6 | 5.4 | 6.9 | 5.5 | 7.5 |
| 0.07 |  | 0 | 0 | 1 | 1 | 0 | 1 | 2 | 8 | 7 | 13 |
| 0.20 |  | 2 | 3 | 10 | 16 | 4 | 19 | 72 | 129 | 76 | 147 |
|  |  | Steel Frame (Braced) | Reinforced Masonry | Unreinforced Masonry |
|  |  | High | Mod. | Low | Precode | High | Mod. | Low | Precode | Low | Precode |
| 0.7 | Retail Trade | 0.2 | 0.3 | 0.4 | 0.5 | 0.1 | 0.2 | 0.4 | 0.6 | 0.7 | 1.0 |
| 0.20 |  | 2.4 | 2.8 | 3.8 | 5.6 | 1.5 | 2.7 | 5.9 | 8.3 | 6.1 | 8.7 |
| 0.07 |  | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 1 | 2 |
| 0.20 |  | 2 | 3 | 6 | 12 | 1 | 3 | 12 | 22 | 14 | 24 |
|  |  | Pre-Cast Concrete Tilt-up | Light Metal Building |  |  |
|  |  | High | Mod. | Low | Precode | High | Mod. | Low | Precode |  |  |
| 0.07 | Wholesale Trade | 0.2 | 0.4 | 0.5 | 0.6 | 0.4 | 0.7 | 1.0 | 1.6 |  |  |
| 0.20 |  | 2.6 | 4.1 | 8.3 | 10.8 | 3.8 | 5.4 | 10.3 | 14.8 |  |  |
| 0.07 |  | 0 | 1 | 1 | 2 | 1 | 2 | 3 | 6 |  |  |
| 0.20 |  | 4 | 8 | 22 | 36 | 6 | 13 | 28 | 43 |  |  |
| 0.07 | Office Building | 0.2 | 0.3 | 0.4 | 0.6 | 0.2 | 0.3 | 0.4 | 0.5 |  |  |
| 0.20 |  | 2.0 | 2.9 | 5.6 | 8.1 | 2.5 | 2.9 | 3.7 | 5.2 |  |  |
| 0.07 |  | 0 | 0 | 0 | 1 | 0 | 0 | 0 | 1 |  |  |
| 0.20 |  | 1 | 3 | 11 | 21 | 2 | 3 | 5 | 11 |  |  |
|  |  | Pre-cast Concrete Tilt-up |  |
|  |  | High | Mod. | Low | Precode |  |  |  |  |  |  |
| 0.07 | Light Industrial | 0.1 | 0.4 | 0.4 | 0.5 |  |  |  |  |  |  |
| 0.20 |  | 2.6 | 3.9 | 6.0 | 7.4 |  |  |  |  |  |  |
| 0.07 |  | 0 | 1 | 1 | 2 |  |  |  |  |  |  |
| 0.20 |  | 4 | 7 | 21 | 34 |  |  |  |  |  |  |

| 2.0 | Building Damage = % of damage based on value |
| --- | --- |
| 2 | Loss of Function (# of Days) |
|  | No Information |

# Existing Hazard Mitigation Programs

This section identifies those programs that are currently in place as hazard mitigation actions or strategies for the City of Portsmouth, NH. The table below (Table 14), displays existing ordinance, regulations, plans and City departments that plan for, or react to, natural hazards to mitigate possible damage.

Table 13: Existing Hazard Mitigation Programs for the City of Portsmouth.

| Existing Protection | Protections Provided and Additional Comments |
| --- | --- |
| Zoning Ordinance | Floodplain development regulations, Wetland buffers (100 feet), storm water drainage controls |
| Subdivision Regulations | Subdivision regulations in flood hazard areas, wetland buffering, drainage requirements, culvert regulations |
| Site Plan Review Regulations | Development fire protection regulations, Elevation certificates required within floodplains, dredging and filling of wetlands is minimized |
| Master Plan | Lists current undertakings to protect Watersheds and wetlands; Wetland in the City mapped in 2003; Open space protection goal of 10% of the City; List of current land conservation areas; City Currently preparing storm-water management plan; List of bridges and bridge repair needs; |
| Capitol Improvement Program | Items currently budgeted for in the CIP: Replacement of fire department sub-stations, Land acquisition program, bridge repair or replacement of the Memorial Bridge and Scott Ave. Bridge study phase, City-wide tree replacement program, street paving and maintenance, Phase III of Sewage Improvement Plan, Waterline replacement, water quality monitoring system. |
| Building Codes | Current building Codes enforced: 2009 International Building Code, 2009 International Residential Code, 2003 International Fire Code, 2009 International Plumbing Code, 2009 International Mechanical Code, 2009 National Fuel Gas Code, 2009 National Electric Code, 2003 Life Safety Code |
| Emergency Operations Plan | Post-disaster planning document. Identifies potential hazards (natural and man-made), Mitigation is 1 of 4 phases of the Emergency Operations Plan (EOP), This Hazard Mitigation Plan will be adopted as an official appendix to the EOP, List of Mutual Aid agreement |
| Seabrook Radiological Plan | Plan for all the municipalities within 10 miles of Seabrook Station |
| Emergency Services: Police Department | 67 full-time officers and 25 auxiliary officers. Home of the Portsmouth Emergency Response Team (ERT) (similar to SWAT). |
| Emergency Services: Fire Department | 44 fire fighters, 12 fire officers, 3 chief officers. Includes 1 marine unit. Responsible for Hazardous materials response. |
| Emergency Services: EMS | See Fire Department |
| Emergency Services: Emergency Communication Center | Implemented “Code Red” reverse -911 software in dispatch. There are 12 full-time dispatchers that assist the fire department, police department, emergency medical services, and public works. Assisted in over 441,354 “calls for service” in 2009. |
| Public Works | Storm drain, catch basin and culvert maintenance, snow removal, street and side walk maintenance, mosquito control program, household hazardous waste collection, solid waste, public water and sewer maintenance, municipal facility maintenance. 135 public works personnel. |

# Newly Identified Mitigation Strategies/ Actions

### Potential Mitigation Strategies

The Action Plan was developed by analyzing the existing City programs, the proposed improvements and changes to these programs.  Additional programs were also identified as potential mitigation strategies.  These potential mitigation strategies were ranked in five categories according to how they accomplished each item:

Prevention

Property Protection

Structural Protection

Emergency Services

Public Information and Involvement

Natural Resource Protectiopn

The Committee brainstormed a list of strategies and actions that could be taken to mitigation future hazards are compiled in Table 10. Following the table is a summary of each proposed strategy or action.

Table 14: List of hazard mitigation strategies or actions developed by the Natural Hazard Mitigation Committee

| Mitigation Strategies or Action | Hazard(s) Mitigated | Ongoing, Completed or New Strategies (2010) |
| --- | --- | --- |
| Sewage Improvement Program (Parts II and III) | Local Flooding | Ongoing |
| Additional Water lines into the “South-End” | Conflagration | Ongoing |
| Review Vegetation Setbacks | Wildfire/Flooding | Ongoing |
| Traffic Hazard Management Plan | All Hazards | Ongoing |
| Culvert Replacement, Multiple Locations | Flooding | Ongoing |
| Create New Shelter at New Franklin School | All Hazards | Ongoing |
| Portable Cot/Blanket Storage Pods | All Hazards requiring shelters | Completed |
| Wild land Fire Suppression Equipment | Wildfire | Completed |
| Increase GIS Capacity (real-time emergency access) | All Hazards | Ongoing |
| Review Building Codes for Wind and Earthquake | High Wind Events/ Earthquakes | Ongoing |
| Explore historic structures to “retro-fit” with earthquake protection | Earthquakes | Ongoing |
| Satellite Phone for Emergency Operations Center | Hazards causing power outages | Ongoing |
| Provide new computer, hook-ups and projector for Emergency Operations Center | Hazards requiring the opening of the Emergency Operations Center | Ongoing |
| Acquire new imagery of the City | Benefit Mitigation Strategies and Real Time GIS | Ongoing |
| Purchase Fire Boat | Conflagration, Hazard Recovery | Completed |
| Create Stormwater Master Plan | Flooding | Completed |
| Purchase Mobile Electronic Variable Message Boards | All Hazards | Completed |
| Purchase Fixed Electronic Variable Message Boards | All Hazards | Ongoing |
| Purchase Vacuum Truck | Flooding | Completed |
| Acquire backup power for traffic control at critical intersections | All Hazards | New |
| Acquire backup power for all municipal school buildings | All Hazards | New |
| “In-Town” Stormwater Management | Flooding | New/Ongoing |
| Purchase large-capacity portable pumps for DPW | Flooding | New |

Sewage Improvement Program (Parts II and III): These projects include upgrades to the sewer system throughout the City and within the Pease International Tradesport. Phase III of this project includes four projects, one of which is separating the City’s combined sewer overflow problems. Separation of the City’s sewer water and stormwater would decrease local flooding issues that occur in the downtown portion of the City and is ongoing because of the length of time to implement the strategy.

Additional Waterlines into the “South-End”: Install new waterlines in the South End of Portsmouth. This area was identified as at-risk to conflagration as well as, lacking adequate waterlines and fire hydrants to provide the necessary level of protection. This strategy is ongoing because of the length of time taken to implement this potentially costly strategy.

Review Vegetation Setbacks: Have the Planning Board review the vegetation setbacks for building in the areas identified as at-risk to wildfire. If it is appropriate, the Planning Board can propose new Subdivision Regulations or Zoning Amendments to reduce the risk to lives and property in these areas. This strategy in ongoing due to ongoing and continues to be researched.

In-Town Stormwater Management: Investigate and potentially implement creative ways to manage stormwater in the City by utilizing LID techniques as well as conventional stormwater management methods especially in areas that are hindered from stormwater run-off, street flooding, and pollutant discharge. Areas of concern where stormwater is problematic and an implementation of new stormwater management techniques may be applicable are specified in Chapter III, “Locally Identified Flood Areas.” This strategy is both new and ongoing as the City continues to research innovative ways to mitigate the effects of stormwater runoff.

Traffic Hazard Management Plan: Develop a traffic management plan for different areas of the City that could be potential issues when affected by hazard events. This would allow for the redirection of traffic away from affected areas and mitigation of potential secondary hazards caused by traffic congestion.  This strategy is still a priority project that the City hopes to initiate in the next 2 years.

Culvert Replacement, Multiple Locations: Several Culverts in the City are in need of replacement or repair. These problem culverts cause local flooding issues and potential damage to personal property as well as local infrastructure. Areas of concern where culvert replacement may be applicable are specified in Chapter III Locally Identified flood areas. This strategy is ongoing as funding becomes available.

Create New Shelter at New Franklin School: Set up and certify a shelter at the New Franklin School. Unlike the other emergency shelters (Dondero Elementary School and Portsmouth High School) the New Franklin School is located outside of the Floodplain. This strategy is ongoing as the City has been and continues to review its shelter capacity.

Portable Cot/Blanket Storage Pods (Completed): Purchase a large, portable container that would be loaded with cots and blankets. This storage pod could then be loaded on a flatbed truck and transported to where ever it was required during an emergency event.

Wild lands Fire Suppression Equipment (Completed): Purchase equipment to improve response to fires affecting homes and property in Portsmouth’s most rural areas.

Increase GIS Capacity (real-time emergency access): Improvements to the City’s GIS capabilities could include: interfaces between emergency vehicles and the City’s GIS department, allowing increased efficiency in dispatching emergency services during a hazard event. Additionally, establishing “real-time” GIS Capabilities for hazard management would allow emergency responders to report conditions and have them immediately updated on a City map. This strategy is ongoing as funding becomes available.

Review Building Codes for Wind and Earthquake: A review and assessment of the building codes would insure that the most current codes are being used and enforced in the city of Portsmouth. An emphasis should be made on earthquake and high wind standards. This strategy is ongoing in order to be researched further.

Explore historic structures to “retro-fit” with earthquake protection: The existing historic structures in the city would be evaluated for susceptibility to earthquake damage. The most historically valuable and most prone to earthquake damage could be updated (internally, without affecting the historic character) to withstand earthquake damage. This strategy is ongoing in order to be researched further.

Satellite Phone for Emergency Operations Center: A satellite phone would provide emergency communications for the Emergency Operations Center in the case of power and back –up power failure. This strategy is ongoing as funding becomes available.

Provide new computer, hook-ups and projector for Emergency Operations Center: Provide a new computer and projector for use in the Emergency Operation Center. This system could be used to create maps of the affected areas during a disaster, and ideally interface with the cities GIS department. This strategy is ongoing as funding becomes available.

Acquire new imagery of the City: Portsmouth is a rapidly changing city. Acquiring accurate, updated imagery of the city would allow several departments to benefit and in turn provide improved hazard mitigation. Public Works, Transportation and Land Use Planning are some areas that would benefit from new imagery. This strategy is ongoing as funding and imagery becomes available.

Purchase Fire Boat (Completed): Purchase a new fire boat for the Portsmouth Fire Department. With the City’s location on water, many emergency situations require response from the water. Also, the fire department being able to respond by water would be a benefit in the event of a natural disaster causing traffic congestion.

Create Stormwater Master Plan (Completed): Create a Plan for the City of Portsmouth to deal with stormwater throughout the City. Part of this plan would deal with the control and impoundment, of the stormwater, allowing potential flooding issues to be mitigated.

Purchase Mobile Electronic Variable Message Boards (Completed): Mobile Electronic Variable Message Boards could be placed in strategic areas of the city and be used to communicate instruction to the local citizens during a hazard event. Boards could be used to reroute traffic, direct people to shelters, or provide other emergency information.

Purchase Fixed Electronic Variable Message Boards: Similar to the Mobile Electronic Variable Message Boards, these fixed position boards would be placed at heavy traffic areas that would be provide information to a large number of people. Message boards would be placed along interstate 95, Route 1, and other possible locations. This strategy is ongoing as funding becomes available.

Purchase Vacuum Truck (Completed): A vacuum truck would allow the City of Portsmouth to more quickly and effectively deal with flooding situations caused by heavy rains and clogged culverts. This would reduce the number of people and businesses affected by flooding events, and decrease the traffic problems that would occur during these events.

Acquire backup power for traffic control at critical intersections: Backup power generators would be placed at heavy traffic areas that would ensure that busy intersections would continue to function during sustained power outages.

Acquire backup power for all municipal school buildings: Acquiring fixed generators for these municipal buildings will allow them to serve as potential emergency shelters in the instance of a major disaster.

Purchase large-capacity portable pumps for DPW: Acquiring large portable pumps will help DPW alleviate flood prone areas in the City from enduring sustained damage due to prolonged flooding events.

# Feasibility and Prioritization of Proposed               Mitigation Strategies

The goal of each strategy or action is reduction or prevention of damage from a hazard event.  In order to determine their effectiveness in accomplishing this goal, a set of criteria was applied to each proposed strategy. A set of questions developed by the Committee that included the STAPLEE method was developed to rank the proposed mitigation actions. The STAPLEE method analyzes the Social, Technical, Administrative, Political, Legal, Economic and Environmental aspects of a project and is commonly used by public administration officials and planners for making planning decisions.  The following questions were asked about the proposed mitigation strategies identified in Table 10:

- Does it reduce disaster damage?

- Does it contribute to other goals?

- Does it benefit the environment?

- Does it meet regulations?

- Will historic structures be saved or protected?

- Does it help achieve other community goals?

- Could it be implemented quickly?

STAPLEE criteria:

Social:  Is the proposed strategy socially acceptable to the community?  Are there equity issues involved that would mean that one segment of the community is treated unfairly?

Technical:  Will the proposed strategy work?  Will it create more problems than it solves?

Administrative:  Can the community implement the strategy?  Is there someone to coordinate and lead the effort?

Political:  Is the strategy politically acceptable?  Is there public support both to implement and to maintain the project?

Legal:  Is the community authorized to implement the proposed strategy?  Is there a clear legal basis or precedent for this activity?

Economic:  What are the costs and benefits of this strategy?  Does the cost seem reasonable for the size of the problem and the likely benefits?

Environmental:  How will the strategy impact the environment?  Will the strategy need environmental regulatory approvals?

Each proposed mitigation strategy was evaluated using the above criteria and assigned a score (Good = 3, Average = 2, Poor = 1) based on the above criteria.  An evaluation chart with total scores for each strategy can be found in the collection of individual tables under Table 11.

Table 15.1: In-Town Stormwater Management/ Sewage Improvement Program (Parts II and III

| Criteria | Evaluation Rating ( 1-3) |
| --- | --- |
| Does it reduce disaster damage? | 3 |
| Does it contribute to other goals? | 3 |
| Does it benefit the environment? | 3 |
| Does it meet regulations? | 3 |
| Will historic structures be saved or protected? | 3 |
| Does it help achieve other community goals? | 3 |
| Could it be implemented quickly? | 1 |
| S: Is it Socially acceptable? | 3 |
| T: Is it Technically feasible and potentially successful? | 3 |
| A: Is it Administratively workable? | 3 |
| P: Is it Politically acceptable? | 3 |
| L: Is there Legal authority to implement? | 3 |
| E: Is it Economically beneficial? | 2 |
| E: Are other Environmental approvals required? | 2 |
| Score | 38 |

Table 15.2: Additional Water Lines into the “South End”

| Criteria | Evaluation Rating ( 1-3) |
| --- | --- |
| Does it reduce disaster damage? | 3 |
| Does it contribute to other goals? | 2 |
| Does it benefit the environment? | 2 |
| Does it meet regulations? | 2 |
| Will historic structures be saved or protected? | 3 |
| Does it help achieve other community goals? | 2 |
| Could it be implemented quickly? | 1 |
| S: Is it Socially acceptable? | 3 |
| T: Is it Technically feasible and potentially successful? | 3 |
| A: Is it Administratively workable? | 3 |
| P: Is it Politically acceptable? | 3 |
| L: Is there Legal authority to implement? | 3 |
| E: Is it Economically beneficial? | 2 |
| E: Are other Environmental approvals required? | 2 |
| Score | 34 |

Table 15.3: Review Vegetation Setbacks

| Criteria | Evaluation Rating ( 1-3) |
| --- | --- |
| Does it reduce disaster damage? | 2 |
| Does it contribute to other goals? | 1 |
| Does it benefit the environment? | 2 |
| Does it meet regulations? | 2 |
| Will historic structures be saved or protected? | 2 |
| Does it help achieve other community goals? | 2 |
| Could it be implemented quickly? | 3 |
| S: Is it Socially acceptable? | 1 |
| T: Is it Technically feasible and potentially successful? | 3 |
| A: Is it Administratively workable? | 3 |
| P: Is it Politically acceptable? | 2 |
| L: Is there Legal authority to implement? | 2 |
| E: Is it Economically beneficial? | 2 |
| E: Are other Environmental approvals required? | 2 |
| Score | 29 |

Table 15.4: Traffic Hazard Mitigation Plan

| Criteria | Evaluation Rating ( 1-3) |
| --- | --- |
| Does it reduce disaster damage? | 1 |
| Does it contribute to other goals? | 3 |
| Does it benefit the environment? | 2 |
| Does it meet regulations? | 3 |
| Will historic structures be saved or protected? | 1 |
| Does it help achieve other community goals? | 3 |
| Could it be implemented quickly? | 2 |
| S: Is it Socially acceptable? | 3 |
| T: Is it Technically feasible and potentially successful? | 3 |
| A: Is it Administratively workable? | 3 |
| P: Is it Politically acceptable? | 3 |
| L: Is there Legal authority to implement? | 3 |
| E: Is it Economically beneficial? | 2 |
| E: Are other Environmental approvals required? | 2 |
| Score | 34 |

Table 15.5: Culvert Replacement, Multiple Locations

| Criteria | Evaluation Rating ( 1-3) |
| --- | --- |
| Does it reduce disaster damage? | 3 |
| Does it contribute to other goals? | 2 |
| Does it benefit the environment? | 2 |
| Does it meet regulations? | 2 |
| Will historic structures be saved or protected? | 3 |
| Does it help achieve other community goals? | 2 |
| Could it be implemented quickly? | 2 |
| S: Is it Socially acceptable? | 3 |
| T: Is it Technically feasible and potentially successful? | 3 |
| A: Is it Administratively workable? | 3 |
| P: Is it Politically acceptable? | 3 |
| L: Is there Legal authority to implement? | 3 |
| E: Is it Economically beneficial? | 2 |
| E: Are other Environmental approvals required? | 2 |
| Score | 35 |

Table 15.7: Acquire backup power for traffic control at critical intersections

| Criteria | Evaluation Rating ( 1-3) |
| --- | --- |
| Does it reduce disaster damage? | 3 |
| Does it contribute to other goals? | 3 |
| Does it benefit the environment? | 3 |
| Does it meet regulations? | 3 |
| Will historic structures be saved or protected? | 3 |
| Does it help achieve other community goals? | 3 |
| Could it be implemented quickly? | 3 |
| S: Is it Socially acceptable? | 3 |
| T: Is it Technically feasible and potentially successful? | 3 |
| A: Is it Administratively workable? | 3 |
| P: Is it Politically acceptable? | 3 |
| L: Is there Legal authority to implement? | 3 |
| E: Is it Economically beneficial? | 3 |
| E: Are other Environmental approvals required? | 3 |
| Score | 42 |

Table 15.7: Create New Shelter at New Franklin School

| Criteria | Evaluation Rating ( 1-3) |
| --- | --- |
| Does it reduce disaster damage? | 1 |
| Does it contribute to other goals? | 3 |
| Does it benefit the environment? | 1 |
| Does it meet regulations? | 2 |
| Will historic structures be saved or protected? | 1 |
| Does it help achieve other community goals? | 3 |
| Could it be implemented quickly? | 3 |
| S: Is it Socially acceptable? | 3 |
| T: Is it Technically feasible and potentially successful? | 3 |
| A: Is it Administratively workable? | 3 |
| P: Is it Politically acceptable? | 3 |
| L: Is there Legal authority to implement? | 3 |
| E: Is it Economically beneficial? | 2 |
| E: Are other Environmental approvals required? | 2 |
| Score | 33 |

Table 15.8: Acquire backup power for all municipal school buildings

| Criteria | Evaluation Rating ( 1-3) |
| --- | --- |
| Does it reduce disaster damage? | 3 |
| Does it contribute to other goals? | 3 |
| Does it benefit the environment? | 3 |
| Does it meet regulations? | 3 |
| Will historic structures be saved or protected? | 3 |
| Does it help achieve other community goals? | 3 |
| Could it be implemented quickly? | 3 |
| S: Is it Socially acceptable? | 3 |
| T: Is it Technically feasible and potentially successful? | 3 |
| A: Is it Administratively workable? | 3 |
| P: Is it Politically acceptable? | 3 |
| L: Is there Legal authority to implement? | 3 |
| E: Is it Economically beneficial? | 3 |
| E: Are other Environmental approvals required? | 3 |
| Score | 42 |

Table 15.9: Increase GIS Capacity

| Criteria | Evaluation Rating ( 1-3) |
| --- | --- |
| Does it reduce disaster damage? | 2 |
| Does it contribute to other goals? | 3 |
| Does it benefit the environment? | 2 |
| Does it meet regulations? | 3 |
| Will historic structures be saved or protected? | 2 |
| Does it help achieve other community goals? | 3 |
| Could it be implemented quickly? | 2 |
| S: Is it Socially acceptable? | 3 |
| T: Is it Technically feasible and potentially successful? | 3 |
| A: Is it Administratively workable? | 2 |
| P: Is it Politically acceptable? | 2 |
| L: Is there Legal authority to implement? | 3 |
| E: Is it Economically beneficial? | 2 |
| E: Are other Environmental approvals required? | 2 |
| Score | 34 |

Table 15.10: Review Building Codes for Wind and Earthquake

| Criteria | Evaluation Rating ( 1-3) |
| --- | --- |
| Does it reduce disaster damage? | 2 |
| Does it contribute to other goals? | 2 |
| Does it benefit the environment? | 2 |
| Does it meet regulations? | 2 |
| Will historic structures be saved or protected? | 1 |
| Does it help achieve other community goals? | 2 |
| Could it be implemented quickly? | 3 |
| S: Is it Socially acceptable? | 3 |
| T: Is it Technically feasible and potentially successful? | 3 |
| A: Is it Administratively workable? | 3 |
| P: Is it Politically acceptable? | 3 |
| L: Is there Legal authority to implement? | 3 |
| E: Is it Economically beneficial? | 2 |
| E: Are other Environmental approvals required? | 3 |
| Score | 34 |

Table 15.11: Explore historic structures to “retro-fit” with earthquake protection

| Criteria | Evaluation Rating ( 1-3) |
| --- | --- |
| Does it reduce disaster damage? | 2 |
| Does it contribute to other goals? | 2 |
| Does it benefit the environment? | 2 |
| Does it meet regulations? | 2 |
| Will historic structures be saved or protected? | 3 |
| Does it help achieve other community goals? | 3 |
| Could it be implemented quickly? | 2 |
| S: Is it Socially acceptable? | 2 |
| T: Is it Technically feasible and potentially successful? | 2 |
| A: Is it Administratively workable? | 2 |
| P: Is it Politically acceptable? | 2 |
| L: Is there Legal authority to implement? | 2 |
| E: Is it Economically beneficial? | 2 |
| E: Are other Environmental approvals required? | 2 |
| Score | 30 |

Table 15.12: Satellite Phone for Emergency Operations Center

| Criteria | Evaluation Rating ( 1-3) |
| --- | --- |
| Does it reduce disaster damage? | 1 |
| Does it contribute to other goals? | 2 |
| Does it benefit the environment? | 2 |
| Does it meet regulations? | 2 |
| Will historic structures be saved or protected? | 2 |
| Does it help achieve other community goals? | 2 |
| Could it be implemented quickly? | 2 |
| S: Is it Socially acceptable? | 2 |
| T: Is it Technically feasible and potentially successful? | 2 |
| A: Is it Administratively workable? | 2 |
| P: Is it Politically acceptable? | 2 |
| L: Is there Legal authority to implement? | 2 |
| E: Is it Economically beneficial? | 2 |
| E: Are other Environmental approvals required? | 3 |
| Score | 28 |

Table 15.13: Purchase Mobile Electronic Variable Message Boards

Table 15.14: Provide new computer, hook-ups and projector for Emergency Operations Center

| Criteria | Evaluation Rating ( 1-3) |
| --- | --- |
| Does it reduce disaster damage? | 2 |
| Does it contribute to other goals? | 2 |
| Does it benefit the environment? | 2 |
| Does it meet regulations? | 2 |
| Will historic structures be saved or protected? | 2 |
| Does it help achieve other community goals? | 2 |
| Could it be implemented quickly? | 3 |
| S: Is it Socially acceptable? | 2 |
| T: Is it Technically feasible and potentially successful? | 3 |
| A: Is it Administratively workable? | 3 |
| P: Is it Politically acceptable? | 3 |
| L: Is there Legal authority to implement? | 3 |
| E: Is it Economically beneficial? | 2 |
| E: Are other Environmental approvals required? | 2 |
| Score | 33 |

Table 15.15: Acquire new imagery of the City

| Criteria | Evaluation Rating ( 1-3) |
| --- | --- |
| Does it reduce disaster damage? | 1 |
| Does it contribute to other goals? | 3 |
| Does it benefit the environment? | 2 |
| Does it meet regulations? | 2 |
| Will historic structures be saved or protected? | 2 |
| Does it help achieve other community goals? | 3 |
| Could it be implemented quickly? | 2 |
| S: Is it Socially acceptable? | 2 |
| T: Is it Technically feasible and potentially successful? | 2 |
| A: Is it Administratively workable? | 2 |
| P: Is it Politically acceptable? | 2 |
| L: Is there Legal authority to implement? | 2 |
| E: Is it Economically beneficial? | 2 |
| E: Are other Environmental approvals required? | 2 |
| Score | 29 |

Table 15.16: Purchase large-capacity portable pumps for DPW

| Criteria | Evaluation Rating ( 1-3) |
| --- | --- |
| Does it reduce disaster damage? | 3 |
| Does it contribute to other goals? | 3 |
| Does it benefit the environment? | 3 |
| Does it meet regulations? | 3 |
| Will historic structures be saved or protected? | 3 |
| Does it help achieve other community goals? | 3 |
| Could it be implemented quickly? | 3 |
| S: Is it Socially acceptable? | 3 |
| T: Is it Technically feasible and potentially successful? | 3 |
| A: Is it Administratively workable? | 3 |
| P: Is it Politically acceptable? | 3 |
| L: Is there Legal authority to implement? | 3 |
| E: Is it Economically beneficial? | 3 |
| E: Are other Environmental approvals required? | 3 |
| Score | 42 |

| Criteria | Evaluation Rating ( 1-3) |
| --- | --- |
| Does it reduce disaster damage? | 2 |
| Does it contribute to other goals? | 3 |
| Does it benefit the environment? | 2 |
| Does it meet regulations? | 2 |
| Will historic structures be saved or protected? | 2 |
| Does it help achieve other community goals? | 3 |
| Could it be implemented quickly? | 3 |
| S: Is it Socially acceptable? | 3 |
| T: Is it Technically feasible and potentially successful? | 3 |
| A: Is it Administratively workable? | 2 |
| P: Is it Politically acceptable? | 3 |
| L: Is there Legal authority to implement? | 3 |
| E: Is it Economically beneficial? | 2 |
| E: Are other Environmental approvals required? | 2 |
| Score | 35 |

Table 15.17: Purchase Fixed Electronic Variable Message Boards

| Criteria | Evaluation Rating ( 1-3) |
| --- | --- |
| Does it reduce disaster damage? | 2 |
| Does it contribute to other goals? | 3 |
| Does it benefit the environment? | 2 |
| Does it meet regulations? | 2 |
| Will historic structures be saved or protected? | 2 |
| Does it help achieve other community goals? | 3 |
| Could it be implemented quickly? | 3 |
| S: Is it Socially acceptable? | 3 |
| T: Is it Technically feasible and potentially successful? | 3 |
| A: Is it Administratively workable? | 2 |
| P: Is it Politically acceptable? | 3 |
| L: Is there Legal authority to implement? | 3 |
| E: Is it Economically beneficial? | 2 |
| E: Are other Environmental approvals required? | 2 |
| Score | 35 |

After each strategy was evaluated and prioritized according to the final score.  The highest scoring strategies were determined to be of more importance, economically, socially, environmentally, and politically feasible and, hence, prioritized over those that were lower scoring. This prioritizing was used as a basis for developing the Action Plan.

# Implementation Schedule for Priority Mitigation Strategies

This step involves developing an action plan that outlines who is responsible for implementing each of the prioritized strategies determined in the previous step, as well as when and how the actions will be implemented.  The following questions were asked to develop an implementation schedule for the identified priority mitigation strategies:

WHO?	Who will lead the implementation efforts?  Who will put together funding requests and applications?

HOW?	How will the community fund these projects?  How will the community implement these projects?  What resources will be needed to implement these projects?

WHEN?	When will these actions be implemented, and in what order?

Table 5 is the Action Plan.  In addition to the prioritized mitigation projects, Table 5 includes the responsible party (WHO), how the project will be supported (HOW), and what the timeframe is for implementation of the project (WHEN).

Table 16: Action Plan for proposed mitigation actions

| Score | Project | Responsibility/ Oversight | Funding/ Support | Estimated Cost | Timeframe |
| --- | --- | --- | --- | --- | --- |
| 42 | Acquire large capacity portable pumps | DPW | PMD/ HMGP | Variable | Within 1 year |
| 42 | Acquire backup power for traffic control at critical intersections | Emergency Management Director | PDM/ HMGP | Variable | Within 3 years |
| 42 | Acquire backup power for all municipal school buildings | Emergency Management Director | PDM/ HMGP | Variable | Within 3 years |
| 38 | Sewage Improvement Program (Parts II and III) | Department of Public Works | CIP/ PDM/ HMGP | $20,000,000 | Ongoing |
| 38 | “In-Town” Stormwater Management | Department of Public Works | CIP/ PDM/ HMGP | Variable | Ongoing |
| 35 | Culvert Replacements | Department of Public Works | CIP/ PDM/ HMGP | Variable | Ongoing |
| 35 | Fixed Electronic Variable Message Boards | Department of Public Works | CIP/ PDM / HMGP | $50,000 each | Within 1 year |
| 34 | Increase GIS Capacity | Department of Public Works, City Council | CIP/ PDM/ HMGP | Variable | Within 3 years |
| 34 | Waterlines to “South End” | Fire Department / Department of Public Works | PDM/ HMGP | $5,000,000 | Within 2 years |
| 34 | Review Building Codes for Wind and Earthquake standards | Building Inspector | N/A | N/A | Within 1 year |
| 34 | Hazard-Response Traffic Management Plan | Emergency Management Director | PDM/ HMGP | $50,000 | Within 2 years |
| 33 | Update Computer in Emergency Operation Center | Emergency Management Director | PDM/ HMGP | $5,000 | Within 1 year |
| 33 | New Franklin Shelter | Emergency Management Director |  | $25,000 | Within 2 years |
| 30 | Identify and Earthquake-proof Historic Structures | Emergency Management Director | PDM/ HMGP | Variable | Within 3 years |
| 29 | Review Vegetation Setbacks | Planning Board | N/A | N/A | Within 1 year |
| 29 | Acquire new aerial imagery | Emergency Management Director | PDM/ HMGP | $100,000 | Ongoing |
| 28 | Purchase Satellite Phone for EOC | Emergency management Director | PDM/ HMGP | N/A | 1-3 Years |

When the City of Portsmouth updates the Capital Improvement Plan (CIP) City personnel will be responsible for reviewing the Action Plan and determining, with other members of the CIP committee and or City Council, if any of the suggested actions and strategies can be incorporated into the City’s capital expenditures.

# Incorporating, Monitoring, Evaluating and Updating the Plan

Incorporating the Plan into Existing Planning Mechanisms

Upon completion and approval by FEMA and the State of New Hampshire, the Plan will be adopted as a stand alone document of the City and as an appendix of the City’s Emergency Operations Plan (EOP). An update of the EOP was completed in 2004; future updates the EOP will incorporate the Plan as a referenced appendix, but the two plans will always be printed as separated documents. The EOP is subject to annual review.

The Plan will also be consulted when the City updates its Capitol Improvement Program (CIP). The Planning Board is responsible for updating the CIP annually, and will review the Action Plan during each update. The Planning Board in conjunction with Portsmouth Emergency Management will determine what items can and should be added to the CIP based on the City’s annual budget and possible sources of other funding.

Monitoring, Evaluating and Updating the Plan

Recognizing that many mitigation projects are ongoing, and that while in the implementation stage communities may suffer budget cuts, experience staff turnover, or projects may fail altogether, a good plan needs to provide for periodic monitoring and evaluation of its successes and failures and allow for updates of the Plan where necessary.

In order to track progress and update the Mitigation Strategies identified in the Action Plan (Table 8), it is recommended that the City revisit the Plan annually, or after a hazard event. If it is not realistic or appropriate to revise the Plan every year, then the Plan will be revisited no less then every five years. The Emergency Management Director is responsible for initiating this review with members of the City that are appropriate including members of the public. In keeping with the process of adopting the 2010 Plan Update, a public hearing to receive public comment on Plan maintenance and updating will be held during any review of the Plan. This publicly noticed meeting will allow for members of the community not involved in developing the Plan to provide input and comments each time the Plan is revised. The final revised Plan will be adopted by the City Council appropriately, at a second publicly noticed meeting.

Changes should be made to the Plan to accommodate for projects that have failed or are not considered feasible after a review for their consistency with STAPLEE, the timeframe, the community’s priorities, and funding resources. Priorities that were not ranked high, but identified as potential mitigation strategies, should be reviewed as well during the monitoring and update of this Plan to determine feasibility of future implementation.

# Footnotes

Economic & Labor Market Information Bureau, NH Employment Security, 2009.

Portsmouth Master Plan, Existing Conditions Report: Natural Resources and Open Space Chapter

University of Illinois, World Weather 2010 Project http://ww2010.atmos.uiuc.edu/

Definition of Nor’easter taken from NH State Natural Hazards Mitigation Plan October 2000 Edition.

Area is not mapped

“Understanding Your Risks, Identifying Hazards and Estimating Losses”, FEMA, page

NOAA National Data Climate Center

“Understanding Your Risks, Identifying Hazards and Estimating Losses”, FEMA, page

http://geohazards.cr.usgs.gov/eq/pubmaps/us.pga.050.map.gif

NH State Natural Hazards Mitigation Plan October 2000 Edition

www.nhc.noaa.gov/HAW2/english/storm_surge.shtml

http://ww2010.atmos.uiuc.edu/(Gh)/guides/mtr/hurr/damg/surg.rxml

“Understanding Your Risks, Identifying Hazards and Estimating Losses”, FEMA, page

For a complete description of the Saffir/Simpson Hurricane Scale see Appendix C.

For a complete description of the Fujita Tornado Damage Scale see Appendix D

For a complete description of the Richter Magnitude Scale see Appendix E.

“Understanding Your Risks, Identifying Hazards and Estimating Losses”, FEMA, page 4-13.

“Understanding Your Risks, Identifying Hazards and Estimating Losses”, FEMA, page 4-13.

http://hurricanes.noaa.gov/prepare/surge.htm

http://ww2010.atmos.uiuc.edu/(Gh)/guides/mtr/hurr/damg/surg.rxml

“Understanding Your Risks, Identifying Hazards and Estimating Losses”, FEMA, pages 4-16 through 4-24.

# Text boxes

High, Moderate, Low and Precode refer to general seismic design level