DRAFT/PRELIMINARY

SCOPE OF SERVICES

FOR PERAMBULATIION OF TOWN LINES

(RGM 6-2014)

I.	Gathering and Researching Information on Town Lines and Monuments

Collect records of previous perambulations from each town’s files

Collect information on each town available from NH State Archives

http://sos.nh.gov/Guide.aspx (by town name)

Collect original town charter

Collect any Acts of the Legislature that have changed the lines

Collect any court cases that have changed the lines

Collect any known survey plans along the lines

Review any “blister Rust” maps, if available

Review Assessor (Tax) maps for any pertinent information

Consult with the following for any additional information

Historical Society

Conservation Commission

Town Tax Mapping consultants

Recon location of any known monuments/bounds along the lines

Have town post notice that Perambulation work will be being performed

Have Town authorization letter available for

landowners with questions

Use existing or create specific ID for each monument

Obtain preliminary GPS coordinates

II.	Prepare and Coordinate Actual Perambulation

Town post general notice to citizens about date and time of Perambulation

Coordinate meeting locations and times, including placing of vehicles

During Perambulation:

Walk entire line navigating by using the preliminary GPS coordinates

Photograph bounds with specific ID cards

Photograph general area for use in future

Obtain as precise as GPS coordinates as possible

Latitude and Longitude (NAD ‘83/WGS ’84)

Renew/mark/paint bounds

III.	Complete Report (Return) and File Copy with NH Secretary of State

Report to include (minimum)

Date of Perambulation

Recitation of lines and monuments found (or missing)

Names and signatures of officials representing each town

General plan/map of line with monuments and id’s shown

Specific info for each bound:

area maps (blow ups) of each bound

Use USGS, GRANIT, etc

photos taken (with ID card) (close ups and general area photos)

coordinates obtained, GPS receiver used, approximate accuracy

comments concerning the bound; its condition, etc.

IV.	Appendix

Include all background information collected in preparation for the Perambulation and source(s).

V.	Enter Bond positions and pictures into the GRANIT Town Monument Boundary Catalog

http://boundary.granit.unh.edu/

Number of final reports to be submitted:  ___________________________

EXAMPLE OF AREA PLAN FROM GRANIT

(ORTHOPOTOGRAPHY)

EXAMPLE OF CLOSE UP VIEW FROM GRANIT

(ORTHOPOTOGRAPHY)

EXAMPLE OF CLOSE UP VIEW FROM GRANIT

(USGS 7.5 MINUTE TOPOS)