Executive Summary

NH-SHSP 2010 Update

Improving Crash Data – Glenn Davison

Strengthen Traffic Records Coordination Committee: The committee established a TRCC Charter including objectives, mission, goals and an MOU between Departments and Agencies.  They also established co-chairs to strengthen leadership. (Section 408 Funding, 2008)

##### Legislative Safety Data Outreach Program

##### Establish Dedicated Safety Data Funding

Conduct a NHTSA High-level Deficiency Evaluation: An evaluation of NH traffic record systems was performed providing the State a deficiency analysis and performance goal matrix to provide direction in improvements in the State’s traffic safety system. (HSA Funded, 2008)

Conduct a NHTSA Traffic Record Assessment: A Traffic Records System assessment was performed to determine weather the system is capable of supporting identification of state highway safety problems, to manage countermeasures to reduce those problems, and to evaluate applied countermeasures for effectiveness.

(HSA Funded, 2009)

Enhance 0Traffic Data Collection Items: The State’s traffic crash report forms (DMSV-159, DMSV-160, DMSV-161) were enhanced to meet national guidelines. (FHWA Funded, 2009)

Continue Support and Development of CRMS Project and Planned Phases: A web-based version for collection and sharing of crash data is up and will be transferred to the State system in 2010, and then State police will test a field prototype. (FHWA Funded, Ongoing)

Link Crash and Medical Outcome Data Sets

Develop and Conduct Crash Data Collection Training

Develop a Centralized Traffic Record Data Repository

Public Access to Known Crash Locations

Analysis of Partial Data Sets: AASHTOWare’s Safety Analyst was licensed for use in Network Screening, Diagnosis, Countermeasure Selection, Economic Appraisal, Priority Ranking and Countermeasure Evaluation.  (HSIP Funded, Ongoing)

Increase Seat Belt Use

Pass Primary Seat Belt Law: Passed house, tabled in Senate (2009)

##### Seat Belt Use Education: The State’s Driver Education Scope of Services was updated (2008)

##### A project at the Newport Middle School rewarded students wearing seatbelts.

##### (HSA Funded, 2009)

Seat Belt Use Enforcement: Pickup Truck Seat Belt Campaign was pilot in 2008, 2009 and expanded to four towns in 2010. (HSA Funded, 2008, 2009, 2010)

Adolescent and Elderly Drivers – Rhonda Siegel

Increase Enforcement of Primary Seat Belt Law For Adolescents 17 and Under: CPS Enforcement “Join the NH Clique” Overtime for law enforcement dedicated to enforcing the states Child Passenger Safety Law targeted Middle and High Schools. (HSA Funded, 2008, 2009, 2010)

Increase communities engaging in enforcement and education: The Teen Driving Committee presented on “Best Practices in Increasing Teen Seat Belt Use” with two student groups, Whitefield and Gorham. (2007)

The Children’s Safety Network presented at Traffic Safety Conference. (2007)

The Brian Injury Association is working with high school students in five towns to design safety programs for their peers. (Cox Foundation, 2008, 2009)

Safe Routes to School programs enable community leaders, schools and parents across the United States to improve safety and encourage more children to safely walk and bicycle to school. (FHWA Funded, 2008, 2009, 2010)

The Seat Belt Challenge is an annual competition between high school students where they race to change seating positions and learn about safety. (HSA, 2008, 2009, 2010)

Strengthen GDL

##### Increase parental involvement in GDL:  The Teen Drivers Committee in partnership with UNC sponsored a GDL symposium; they are working with UNC to develop a strategic plan for GDL in NH. (UNC, 2009)

##### They are also developing a web page and parent survey focused on outreach to parents. (HSIP 2010)

Advance skills training accessible to all adolescents

Strengthen the role of the legislatively appointed medical advisory board

Service link resource center to promote safe mobility for older drivers

##### Low cost modification to roadways: A local signing improvement project was piloted in three towns in 2009 and expanded to nine towns in 2010 to increase visibility. (HRRR, 2009, 2010)

##### Overhead street name signs are being installed at signalized intersections to increase visibility. (NHDOT TRAFFIC, 2009, 2010)

##### Other: Drivers ED Rules Instruction Education Training

Lane Departure Crashes – Craig Green

##### Centerline and edge line rumble strips A guideline was developed for rumble strips. (NHDOT TRAFFIC, 2008)

##### One hundred and twenty seven miles of rumble strips were installed. (HSIP 2009)

##### Roadside clear of trees: Roadside mowing was restored.

##### (NHDOT MAINTENANCE, 2009)

##### ITS for Rural Applications: A pedestrian actuated crossing signal was installed in the town of Windham. (NHDOT TRAFFIC, 2009)

##### OTHER: Five intersections were funded for improvements and 5.83 miles of median protection were installed (HSIP, 2009)

Reckless Driving Behavior (John Lelacheur)

Increase public awareness PSA’s

Increase enforcement: Texting Bill (Legislation, 2010)

Impaired Drivers (John Lelacheur)

Education – PSA’s

##### Increase DWI patrols: Impaired Drivers Initiative, ten sobriety check points 2008 and sixty-eight sobriety check points 2009 (HSA, 2009, 2010)

Special Users

Education

Emergency Medical Services

Better communication (Cell Phone Coverage)

Better location identification (Mile Markers): Mile Markers have been installed on interstates, turnpikes, and freeways (NHDOT TRAFFIC, 2008, 2009, 2010)

Educate public on responsibility after a crash

##### Prevent secondary crashes: Move Over Law (Legislation, 2005-2008)