#### DATE:  	October 28, 2010

FROM:	Theodore Kitsis, P.E.	 AT:  	Construction Bureau

##### Administrator

### SUBJECT:  	Annual Report

### State FY 2010

### TO:  	Bill Boynton

### Public Information Officer

## Memorandum

FY 2010 ANNUAL REPORT - BUREAU OF CONSTRUCTION

The Bureau of Construction is responsible for contract administration and inspection, audit review and documentation, and quality assurance material testing on all roadway and bridge construction projects advertised by the New Hampshire Department of Transportation’s Division of Project Development.  Construction field personnel ensure that the work is in substantial conformance with the plans and specifications, the work is prosecuted with public and worker safety in mind, and that aesthetic, environmental commitments, and QC/QA quality initiatives are in compliance with agreements and established standards.  We also assist our Labor Compliance office to ensure that all Federal labor laws are being followed and that Davis-Bacon wages are being paid to all contractor employees working on Federal-Aid contracts.

Construction Bureau staff also administer all District and Turnpike resurfacing contracts as well as, provide assistance to the Division of Operation by overseeing developer’s off-site roadway improvements on State highways if required by the drive permit process and emergency road repairs as needed.

Completed Work in FY 2010

Interstate work completed includes:

- I-95 Construction of NH’s first Open Road Tolling project at the Hampton Mainline Toll Plaza,

- I-93 Interstate reconstruction:

- Partial completion of Exit 1 in Salem,

- Partial completion of Exit 5 in Londonderry,

- I-93 pavement and bridge rehabilitation:

- Tilton-Sanbornton Exit 20 to Exit 22,

- New Hampton-Ashland Exit 23 to Exit 24,

- I-89 pavement and bridge rehabilitation:

- From Exit 5 in Hopkinton to Exit 15 in Grantham,

- Approximately 40 miles of pavement work on both barrels, and

- Completed a multi-year resurfacing effort along 16 miles of NH Route 101 from Epping to Hampton.

Roadway work completed includes:

- Completed the construction of 6 miles of I-93 median concrete safety barrier from Hooksett to Bow,

- Reconstruction and minor widening of the NH 28/102 intersection in Derry,

- Reconstruction, widening and signalization of NH Route 128 intersection with Stonehenge Road in Londonderry,

- Emergency road repairs to NH Route 16 in Dummer,

- Resurfacing on NH Route 11 and reconstruction of the NH Route 11/114 intersection in New London,

- Reconstruction and widening of the NH Route 11 and US Route 4 intersection in Andover,

- Reconstruction of US Route 2 in Randolph,

- Reconstruction of US Route 3 in Whitefield, and

- Statewide Turnpike and Districts pavement resurfacing:

- Approximately $30 M on State system, and

- Approximately $10 M on the Turnpike system.

Bridge construction work completed includes:

- Completion of three major bridges as part of the MAAR project:

- 400’ long bridge over Little Cohas Brook,

- New FEET bridge south of the Bedford Toll Plaza,

- 1200’ long bridge over the Merrimack River,

- Replacement of the Island Pond Road bridge(s) over I-93 NB and SB in Manchester,

- Replacement of the NH Route 28 bridge over Merrymeeting River in Alton,

- Replacement of the NH Route 107 bridge over Griffin Brook in Epsom,

- Deck replacement of the NH Route 1A bridge over Hampton River in Hampton,

- Rehabilitation of the US Route 302 bridge over the Ammonoosuk River in Lisbon, and

- the Construction of a new temporary bridge on US Route 4 over the Connecticut River in Lebanon.

Active Work beyond 2010

Continuing Interstate work includes:

- Resurfacing and bridge rehabilitation along several sections of I-93,

- Construction of new median concrete safety barrier on I-293 in Hooksett,

- Reconstruction of Exit 20 on I-89 and widening of NH Route 12A in Lebanon,

- Reconstruction and widening of the Spaulding Turnpike in Rochester from Exit 12 to Exit 16,

- Begun construction of the new Spaulding Turnpike Little Bay Bridge in Newington and Dover,

- Construction of the Boston-Manchester Regional Airport Access Road, and

- the Reconstruction of I-93 in Windham and Salem consisting of:

- Exit 3 area reconstruction, and

- Brookdale Road bridge reconstruction.

Continuing Bridge work includes:

- Replacement of the NH Route 9 bridge over B&M Railroad in Dover,

- Rehabilitation of the I-93 NB and SB bridges over the Merrimack River in Manchester and Hooksett,

- Rehabilitation of two NH Route 1B bridges in New Castle and Rye,

- Rehabilitation of the D.W. Highway over the FEET Exit 3 northbound on-ramp in Nashua, and

- Widening and rehabilitation of the FEET bridge over the Souhegan River in Merrimack.

The Bureau of Construction along with approximately 125 field representatives, comprised of full-time, temporary, summer interns, trainees and Consultant Inspector employees, provide contract oversight on many different types of projects.  These included congestion mitigations, wetland creation, transportation enhancements, park and ride facilities, building demolitions, underground storage tank replacements, signal replacement, landscaping, guardrail upgrades, rest area reconstruction, pavement resurfacing, as well as, the traditional roadway and bridge projects both at the state and municipal levels.

In the last couple of years the Department has made a concerted effort to address Uniformed Office and Flagger use on our State construction contracts.  The fruition of this effort was on June 5, 2009 when the Department approved a new Uniformed Office and Flagger Use in Work Zones policy and procedures guideline.  Since this effort has begun, the Department has seen a decline in percent of Uniformed Office costs as compared to the total construction program.  The chart below shows the percent cost since 2004.

The Bureau of Construction uses metrics to identify trends and areas for improvement. In 2010, 72% of contracts accepted by Contractors for final payment were below the bid price.  Only 15% of the contracts were over 5% of the bid price.   In 2010, 26% of contracts accepted by Contractors for final payment were completed within the original completion date.  22% of the contracts were completed 60 days past the original completion date.  The following charts show Bids vs. Final Amounts and Contract Durations for projects since 2005.

BID vs. FINAL AMOUNTS                            CONTRACT DURATION

The Department opened 66 contracts for bids in FY 2010 involving approximately $217 million dollars of work preformed by 30 different contractors.  A total of 73 contracts were completed and accepted for maintenance by our Operation forces in FY 2010 totaling $190 million dollars.  Our Audit Section in FY 2010 audited a total of 50 contracts totaling $73 million dollars for final payment.  At the close of FY 2010, site work was underway on approximately 92 contracts totaling $510 million dollars.

##### TK/pw

s:\secure\!-office\bur-adm\annual reports\state fy 2010 annual report.doc

# Text boxes

###### Hampton ORT

New FEET Bridge

New Merrimack River Bridge

I-93 Construction Looking South

I-89, Exit 20 Lebanon

I-93, Exit 3 Construction